USDA Forest Service

Stewardship Contracting Proposal

| Project Name: |  | Roaring Thin Stewardship |
| --- | --- | --- |
| Region: |  | R6 – PNW |
| Forest: |  | Okanogan & Wenatchee National Forests |
| Ranger District: |  | Cle Elum Ranger District |

Primary Forest Service Contact

| Name: |  | Brad Flatten |
| --- | --- | --- |
| Title: |  | Stewardship Coordinator |
| Address: |  | P.O. Box 1240 South Second Ave. , Okanogan, WA 98840 |
| Phone: |  | 509-826-3066 |
| Email: |  | lflatten@fs.fed.us |

A.1 Project Summary/Objectives:	Provide a summary of your project.  Summary should include overall resource objectives as well as the need for stewardship authority.  Describe the current conditions of the project and the conditions being restored.  Identify the goods and services involved in project.

Commercial and noncommercial thinning is planned within overstocked forest plantations to hasten the development of late-successional habitat and improve habitat connectivity.  Additional restoration activities are planned to improve habitat and restore wetlands, streams, and meadows.  The project area is managed according to the Snoqualmie Pass Adaptive Management Area Plan (ROD 1997) which emphasizes late-successional habitat and habitat connectivity.

Stewardship authority will provide us with the ability to take a broader view of restoration needs in the area and address those needs in an integrated manner.  Although commercial harvest is non-scheduled in AMA’s we expect good public support if we can demonstrate that the harvest will contribute to the restoration of late-successional habitat and that the value of the goods will be used for other important restoration objectives.

A.2 Project Location:  Describe where the project is located relative to the nearest community.

The project area is located adjacent to the city of Snoqualmie Pass (pop. 206) and the Snoqualmie Summit ski area.

A.3 Size of Project Area:

The project area is approximately 10,000 acres and encompasses the lands extending from the west side of Keechelus Reservoir to the Cascade Crest and bounded by the watershed boundaries of Roaring Creek and Cold Creek.

A.4 Proposed Activities:  Describe the work activities or treatments proposed to be accomplished with your project.

- Commercial thinning of overstocked plantations

- Non-commercial thinning of young plantations

- Road obliteration

- Yet to be determined activities to restore wetlands, streams, and meadows

A.5 Proposed Contract Procedures:

| Authorities and Procedures | Mark if Proposed for Use |
| --- | --- |
| Trading Goods for Services | XX |
| Designation by Description or Prescription 1/ | XX |
| Retention of Receipts | XX |
| Use of Retained Receipts from Another Approved Stewardship Project | XX |
| Retention of KVor BD Funds from Receipts |  |
| Best Value Contracting | XX |
| Multi-year Contracting |  |
| Multiple Year Contracting |  |
| Other than Full and Open Competition 2/ |  |
| Non-advertisement with product value exceeding $10,000 |  |
| Non-USDA Administration of Timber Sales |  |
| Type of Contract(s) to be used |  |
| Integrated Resource Contract(s) - Service | XX |
| Integrated Resource Contract (s)- Timber | XX |
| Standard Service Contract(s) | XX |

1/ Will require use of Washington Office or regional special provisions.  Designation by Prescription is for noncommercial material or scaled sales only.

2/ Will require special Regional Forester approval - summarize the need this authority.

Was there consultation/coordination with AQM in development of the proposal?

| No |  | Yes |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | XX |  |  | Name |

A.5.1  Timeline: (estimated)

| Activity | Estimated Date Completed (month/yr) |
| --- | --- |
| NEPA | December 2006 |
| Layout | Would likely be during the summer of 2007 |
| Contract | Would likely be during the summer of 2007 |
| Advertise | Would likely be during the summer of 2007 |
| Award | Prior to September 30, 2007 |
| Contract Termination | To Be Determined |

A.6 Current Status:  Include a summary of the NEPA status, sale preparation, and of the collaboration accomplished to date and/or collaboration planned. List cooperating groups and/or communities, city, county, state and federal agencies, tribes, individuals, etc.

The project area is managed according to the Snoqualmie Pass Adaptive Management Area Plan (ROD 1997) which emphasizes late-successional habitat and habitat connectivity.  Although we are in the early stages of planning for this project we have had active interest and involvement in the AMA and the Snoqualmie Pass Area by a variety of public groups over the years.  These groups include the Mountains-to-Sound Greenway Trust, Cascade Conservation Partnership (a coalition of numerous environmental and recreational groups), and the I-90 Wildlife Bridges Coalition.  These groups have a vested interest in the management of the area since they helped to add 75,000 acres to the National Forest AMA since 1998 through support of the I-90 Land Exchange (1998), Land and Water Conservation Fund Grants, and private donations.

The district is currently using timber sale contracts to implement several other commercial thinning projects in the same general area and we have received favorable comments from Conservation Northwest and others.  We hope that early scoping efforts, which have already been conducted, and public field trips later this summer will provide the impetus for active collaboration on this project.

B.1 Project Funding:  Please provide the source of PROPOSED funds anticipated for the project.  May change as project progresses.  For multiple fund codes, add rows as needed.  Make entries in the first table only if funds are to be added to the contract.   Adding retained receipts from another approved stewardship project goes into the second table.

| Forest Service Appropriations |  |  |
| --- | --- | --- |
| Fund Code(s): | $ | CWK2 $150,000 NFTM for field prep of timber harvest related activities ?? |
| Cooperator Contributions |  |  |
| In-cash | $ | Not at this time |
| Donated Services | $ | Not at this time |
| Other (specify) | $ | Not at this time |

B.1.1  Estimated Budget:  (add lines to the table as needed)

| Activity 1/ | Goods (+) | Services (-) |
| --- | --- | --- |
| Product Value (Net) | $ |  | $ |  |
| Commercial thinning of overstocked plantations | $ | 500,000 | $ |  |
| Non-commercial thinning of young plantations | $ |  | $ |  |
| Road obliteration | $ |  | $ |  |
| Yet to be determined activities to restore wetlands, streams, and meadows |  |  |  |  |
| Addition of Retained Receipts |  |  |  |  |
| Source Stewardship Project - | $ | ?????* | $ |  |
| Totals | $ | 500,000 | $ |  |

1/  group activities by type of treatment type; fuel reduction, road closures, wildlife habitat

improvement, pct to restore old growth characteristics, etc.

*  We would like to be able to transfer receipts between the Liberty Fuels Stewardship (approved) project and this Roaring Thin Stewardship Project but it is not entirely clear which way the dollars will flow until we have firmer figures on both.

Estimate the value of Goods by completing the following table; (add lines to the table as needed)

| Product Type (Sawlogs, and convertible and nonconvertible products) | Quantity or Volume to be Removed (CCF, Tons, lineal feet, cords, etc.) | Value of material to be Removed (from appraisal) |
| --- | --- | --- |
| Sawtimber | Preliminary est. = 5,000 CCF | Preliminary est. = $500,000 |
| Boughs | Unknown | Unknown |
| Total | Too early to estimate | Too early to estimate |

B.2 Collaboration:  Please describe the collaborative process associated with the project.  Scoping, hosting tours of the project area, or FS led group for the project, does not meet the  collaboration requirement for stewardship.

At this point we have had active interest from a variety of groups in the on-going management that is occurring in the area.  Early scoping for this project indicates that a wide range of groups and individuals will be interested and supportive of the project, as well as the use of stewardship authorities.  The District will plan on working in a collaborative manner with these groups during project planning and implementation.  The exact nature of the collaborative, i.e. structure, facilitation, and leadership, will depend on the level of interest and those involved.   The district understands that collaboration is different than NEPA scoping and will make efforts to make collaboration a meaningful part of this project.

B.3  Stewardship Roles and Responsibilities:  See the table for a list of roles and responsibilities related to stewardship projects.  Each project and/or contract is to complete the following table to identify persons with specific roles and responsibilities.  Send an electronic copy of this form to the Regional Stewardship Coordinator at time of submission of Stewardship Contracting Proposal to Regional Forester for approval as a stewardship project, with updated versions sent upon award of the contract, and prior to the start of operations.  Keep the completed form with the project/contract documentation.  Required entry of a named individual at time of submission of Stewardship Contracting Proposal to Regional Forester for approval as a stewardship project is indicated with and asterisk (*).

| Role | Responsibility | Designated Person’s Name, Phone Number, e-mail address |
| --- | --- | --- |
| Forest Supervisor * | Overall responsibility for stewardship projects on the forest. Recommends projects to Regional Forester for approval. Recommends person by name to Regional Forester to be delegated authority as Contracting Officer for a stewardship contract. See FSH 2409.19, 60.42b. Requests from Regional Forester specific amounts of retained receipts to be transferred to another approved stewardship project. | Jim Boynton 509-664-9323 jboynton@fs.fed.us |
| District Ranger * | Overall responsibility for stewardship projects on the district. Primary lead in establishing and maintaining collaboration. See FSH 2409.19, 60.42c. Coordinates with AQM in defining local area for stewardship contract. Determines amount of retained receipts to be used to pay for incidental expenses related to project level multi-party monitoring. Recommends to Forest Supervisor amounts of retained receipts to be transferred to another approved stewardship project. | Rodney Smoldon 509-852-1020 rsmoldon@fs.fed.us |
| Forest Stewardship Coordinator * | Provide overall guidance for stewardship process. Serve as liaison and information conduit between Forest and RO, and Timber and AQM on Forest. Arrange for necessary, internal training and information sessions. Reviews stewardship proposals for compliance with handbook, manual, and 16 U.S.C 2104 note, prior to sending to RO for Regional Forester approval. | Brad Flatten 509-826-3066 lflatten@fs.fed.us |
| FS Collaborative Liasion | Usually the District Ranger, but can be delegated to a person to with authority to act and speck for the ranger. Provides sideboards for the project to the Collaborative, and FS policy and direction related to proposed work activities. | TBD |
| ID Team Leader | Leads the completion of NEPA | TBD |
| Project Implementation Lead * | Host information sessions for prospective Purchasers. Lead contact for project specific questions during contract formulation and solicitation. Provides thorough review of contract package to assure map is complete, proper provisions are being used and correctly completed, technical specifications are clear and included, etc. Lead for formulation of future contracts utilizing Retained Receipts. Completes required monthly report to Albuquerque Service Center of volume and value, work completed and credits earned, and other required upward reporting. | TBD |
| FS Multi Party Monitoring Representative | Represent the Forest Service with the Multi-party Monitoring Team (MPMT). Assists the MPMT with the preparation of the annual report. | TBD |
| Collaborative Group Representative on ID Team | A person appointed by the group and approved by the District Ranger to represent their interests on the inter-disciplinary team for the approved stewardship project. | TBD |
| Field Implementation Lead | Oversee the field work associated with the Goods (product removal) and the Services (service work). | TBD |
| Project Specialists | Lead resource contacts responsible for preparing required specifications for individual restoration work activities included in the contract. | TBD |
| Contract Package Preparer | Prepare all contract documents: Prospectus, Advertisement, Solicitation, FS-2400-13(T), and IRSC. Can be a timber or procurement person, but both are to work together in the preparation of the final contract package to assure proper provisions (clauses) are included, and all required parts are complete and present. | TBD |
| Source Selection Authority (SSA) | Per FAR’s, final authority to approve selection of Best Value | TBD |
| Source Selection Evaluation Board (SSEB) ** | Utilize the Source Selection Plan to evaluate offers and determine Best Value Offer to the Government. AQM CO describes to the SSEB the process or procedures to be used in evaluating proposals. A member of the collaborative is encouraged to participate in the evaluation of technical proposals, but cannot see the prices of work or product value submitted by Contractors. | TBD |
| SSEB Review | Review SSEB recommendation prior to submittal to SSA | TBD |
| Contracting Officer | Specifically name individual with delegated authority from the Regional Forester as a Contracting Officer (CO) on Integrated Resource Contracts. Prepares the Source Selection Plan for the Best Value determination. Provide instructions and advice to SSEB and SSA. | TBD |
| FSR | Forest Service Representative for FS-2400-13(T). Can be assigned to an IRSC to assist with product removal, and be assigned duties related to completing service work, as qualified. | TBD |
| SA | Sale Administrator for FS-2400-13(T). Can be assigned to an IRSC to assist with product removal, and be assigned duties related to completing service work, as qualified. | TBD |
| HI | Harvest Inspector for FS-2400-13(T). Can be assigned to an IRSC to assist with product removal, and be assigned duties related to completing service work, as qualified. | TBD |
| ER | Engineering Rep for FS-2400-13(T). Can be assigned to an IRSC to assist with required restorative road work. | TBD |
| Service Work COR | Contracting Officer’s Representative (COR) for service work in Integrated Resource Contracts, and be assigned duties related to product removal, as qualified and needed. | TBD |
| Service Work Inspector | Contract Inspector for service work in Integrated Resource Contracts, and be assigned duties related to product removal, as qualified and needed. | TBD |

*   Required entry of a named individual at time of submission of the Stewardship Contracting Proposal form to Regional Forester for approval as a stewardship project.

**The objective is to have the SSEB comprised of folks with technical expertise related to the restorative work activities, but without direct links to the formulation of the contract or interaction with prospective purchasers or sub-contractors.

B.4  Monitoring:  Please list proposed monitoring the Forest itself will undertake on this project, monitoring utilizing Collaborative Group members, or other approaches to complete project monitoring.

Not known at this time.  Once the project develops further we may decide to take on specific monitoring objectives.

|  |  |  |  | Date |
| --- | --- | --- | --- | --- |
| Director of Forest Management Concurrence: |
|  |  |  |  | Date |
| Director of Acquisition Management Concurrence: |
|  |  |  |  | Date |
| Regional Forester Approval: |
|  |  |  |  | Date |