Secure Rural Schools & Community Self-Determination Act

Reauthorized by Public Law 115-141

Title II Project Submission Form

USDA Forest Service

HLF Resource Advisory Committee

Project Number (Assigned by Designated Federal Official): 02

Funding Fiscal Year(s):

| 2. Project Name: Maintenance of trails at rock climbing areas on the Helena-Lewis and Clark National Forest | 3a. State: Montana 3b. County(s): Broadwater |
| --- | --- |
| 4. Project Submitted By: Helena Climbers Coalition | 5. Date: 03-15-24 |
| 6. Contact Phone Number: 406-546-4302 (Dan Bachen) | 7. Contact E-mail: Daniel.Bachen@gmail.com; helenaclimberscoalition@gmail.com |

| 8. Project Location: Hellgate Gulch and Avalanche Gulch |  |
| --- | --- |
| a. National Forest(s): Helena- Lewis and Clark | b. Forest Service District: Townsend |
| c. Location (Township-Range-Section) 10N1ES03, 10N1ES11 |  |

9. Project Goals and Objectives: Our goal for this project is to maintain and improve existing trail infrastructure including access paths, staging areas, and belay pads at the rock climbing areas in Hellgate and Avalanche gulches to address ongoing erosion due to public use. Our objectives are to perform this work at seven of the most popular walls within these areas over the summers of either 2025 or 2026. To complement these efforts, we will conduct public outreach detailing strategies to minimize impacts on climbing areas and produce signage to post at four locations across these areas. We will also partner with the Townsend Ranger district to identify areas where noxious weeds are present so they can implement weed control.

10. Project Description: a. Brief: (in one sentence) To address ongoing impacts of public use at rock climbing areas in Hellgate Gulch and Avalanche Gulch, the Helena Climbers Coalition will partner with the Montana Conservation Corps (MCC) to improve, reinforce, and harden access paths and staging areas below the cliffs, partner with the USFS to address noxious weed concerns, and conduct education and outreach to the climbing community to minimize further impacts to local areas. b. Detailed: The sport of rock climbing is rapidly growing and is moving from a niche activity practiced by relatively few individuals to a globally recognized sport. As this sport grows, so do the impacts on areas used by climbers. Hellgate and Avalanche gulches are two premier climbing areas located in the Townsend Ranger District and are among the most heavily used in the region due to the proximity of cliffs to roads and the high quality of their routes. Routes in these areas have been established since the mid-1990s or earlier (Mergenthaler 2021), but their popularity has increased in recent years as have impacts to these areas. Past efforts undertaken by the Helena Climbers Coalition (HCC) in partnership with land managers have begun to address these issues, through maintenance of existing access paths and hardening staging areas and belay pads below cliffs. We are proposing to partner with the MCC to supplement volunteer workdays and increase the scope of these activities to ensure the existing infrastructure used to access climbs remains in good condition and to minimize impacts of climbers on the areas surrounding cliffs. Additionally, we will place signage to educate climbers on minimizing impacts to the surrounding areas and other user groups. Finally, we will work with the Townsend Ranger District to control noxious weeds at project sites. To address maintenance needs at climbing cliffs (hereafter crags) and to promote sustainable recreation in Hellgate and Avalanche gulches we propose to stabilize and harden access paths, staging areas and belay pads. We will accomplish these activities by using a combination of volunteer labor from Helena Climbers Coalition members and an MCC crew. We plan to hold a work weekend for volunteers at each gulch to supplement a week of work at each by an MCC crew. Better defined and maintained features will also concentrate activity and reduce impacts across the broader area. We will follow best practices for this work and seek to construct durable surfaces that reinforce loose substrate with materials such as rock from the project site and treated lumber when reinforcement with rock is not feasible. We have identified seven areas across both gulches that will benefit from this work. At Hellgate Gulch we will conduct work at Winter Wall, Dante’s Wall, and Eastgate Wall. At Avalanche Gulch we will conduct work at Blue Collar Wall, Bukowski Buttress, The Colosseum, and the Nude Beach Walls. All work and work locations will be coordinated with the Townsend Ranger District recreation staff prior to implementation. We will also place signage at four sites to educate climbers about minimizing impacts and educate climbers on how to submit observations of weeds and reduce spread. The Townsend Ranger District will partner on the project by scheduling a chemical treatment to control noxious weed species at project sites.

11. Types of Lands Involved? US Forest Service only

State/Private/Other lands involved? ☐ Yes ☒No Land Status:

If Yes, specify:

12. How does the proposed project meet purposes of the Legislation? (Check at least 1)

☒ Improves maintenance of existing infrastructure.

☐ Implements stewardship objectives that enhance forest ecosystems.

☒ Restores and improves land health.

☐ Restores water quality

| 13. Project Type a. Check all that apply: (check at least 1) |  |
| --- | --- |
| ☐ Road Maintenance | ☒ Trail Maintenance |
| ☐ Road Decommission/Obliteration | ☐ Trail Obliteration |
| ☐ Other Infrastructure Maintenance (specify): Infrastructure for recreational climbing |  |
| ☐ Soil Productivity Improvement | ☐ Forest Health Improvement |
| ☐ Watershed Restoration & Maintenance | ☐ Wildlife Habitat Restoration |
| ☐ Fish Habitat Restoration | ☒ Control of Noxious Weeds |
| ☐ Reestablish Native Species | ☐ Fuels Management/Fire Prevention |
| ☐ Implement CWPP Project | ☐ Other Project Type (specify): |
| b. Primary Purpose (select only 1 from above): |  |

14. Identify What the Project Will Accomplish

Miles of road maintained: 0

Miles of road decommissioned/obliterated:0

Number of structures maintained/improved: 0

Acres of soil productivity improved: 0

Miles of stream/river restored/improved: 0

Miles of fish habitat restored/improved: 0

Acres of native species reestablished: 0

Acres of hazardous fuel treatments 0

Miles of trail maintained: 0.15 total

Miles of trail obliterated: 0

Acres of forest health improved (including fuels reduction): 0.1

Acres of rangeland improved: 0

Acres of wildlife habitat restored/improved: 0

Acres of noxious weeds controlled: 0.1

Timber volume generated (mbf): 0

Jobs generated in full time equivalents (FTE) to nearest tenth. One FTE is 52 forty hour weeks:

People reached (for environmental education projects/fire prevention):

Direct economic activity benefit:

Other: Infrastructure at 2 climbing areas and 7 walls with over 75 routes will be improved. Economic impacts of climbing on the Helena Lewis and Clark National forest have not been explored, but a study of the impacts of climbing on the Custer-Gallatin national forest in Montana which has a similar number of routes found that climbing generated 2.6 million dollars and created 22 jobs and $719,000 in job income (Maples and Bradley 2018)

| 15. Estimated Project Start Date: 05-01-2025 | 16. Estimated Project Completion Date: 10-01-2026 |
| --- | --- |

17.  List known partnerships or collaborative opportunities.  We will partner with the Montana Conservation Corps to perform work on trails, staging areas, and belay pads.  The Townsend Ranger District will partner on the project by scheduling a chemical treatment to control noxious weed species at all projects sites.

18.  Identify benefits to communities. This project will directly and indirectly benefit residents and visitors to the Helena-Lewis and Clark National Forest. Rock climbing facilitates outdoor experiences for people of all ability levels. Interacting with natural areas and the wildlife that inhabit these areas is often cited as a reason people pursue climbing, and this connection not only has individual benefit but also benefits the lands themselves through increased involvement and investment. This recreational activity also promotes physical fitness and mental wellbeing of participants (Luttenberger et al. 2015). With increased participation outdoor rock climbing is increasingly recognized as important for local economies, particularly in rural areas.  Economic impacts of climbing on the HLNF have not been explored, but a study of the impacts of climbing on the Custer-Gallatin national forest which has a similar number of routes found that climbing generated 2.6 million dollars and created 22 jobs and $719,000 in job income (Maples and Bradley 2018). Ensuring that these climbing areas remain in good condition is imperative for their continued use and to drive these benefits for local and broader communities.

19.  How does the project benefit federal lands/resources?  NA. This project is conducted exclusively on federal lands

| 20. What is the Proposed Method(s) of Accomplishment? (check at least 1) |  |
| --- | --- |
| ☐ Contract | ☐ Federal Workforce |
| ☐ County Workforce | ☐ Volunteers |
| ☐ Grant | ☐ Agreement |
| ☐ Americorps | ☐ YCC/CCC Crews |
| ☐ Job Corps | ☐ Stewardship Contract |
| ☐ Merchantable Timber Pilot | ☒ Other (specify): Montana Conservation Corps |

21.  Will the Project Generate Merchantable Timber?	☐ Yes		☒ No

22. Anticipated Project Costs

a. Title II Funds Requested: 17,700

b. Is this a multi-year funding request? ☐ Yes ☒ No

23. Identify Source(s) of Other Funding: The Helena Climbers Coalition will provide funding for some project materials from membership fees and labor totaling a minimum of 160 person/ hours.

24.  Monitoring Plan (provide as attachment)

- Provide a plan that describes your process for tracking and explaining the effects of this project on your environmental and community goals outlined above.

- Identify who will conduct the monitoring:

c.	Identify total funding needed to carry out specified monitoring tasks (Worksheet 1, Item k):

25. Identify remedies for failure to comply with the terms of the agreement.

If project cannot be completed under the terms of this agreement:

☒  Unused funds will be returned to the RAC account.

☐  Other, please explain:

# Project Recommended By:					Project Approved By:

/s/ (INSERT Signature)					/s/ (INSERT Signature)

# Chairperson						 	Forest Supervisor

Resource Advisory Committee				______________ National Forest

Monitoring Plan

Goals:

- To conduct maintenance and improvement of access paths, staging areas, and belay pads at seven crags in Hellgate and Avalanche gulches.

Performance Metrics: As we progress through the 2025-2026 work period, the Helena Climbers Coalition will track the following performance metrics:

- Feet of access path improved

- Number of signs placed

- Number of belay pads improved

- Number of crags with improved staging areas

- The Townsend RD will monitor noxious weed infestations after chemical treatment in 2025 and 2026.

# Project Cost Analysis Worksheet

Worksheet 1

## Please submit this worksheet with your proposal

| Item | Column A Fed. Agency Appropriated Contribution | Column B Requested Title II Contribution | Column C Other Contributions | Column D Total Available Funds |
| --- | --- | --- | --- | --- |
| a. Field Work & Site Surveys |  |  |  |  |
| b. NEPA/CEQA |  |  |  |  |
| c. ESA Consultation |  |  |  |  |
| d. Permit Acquisition |  |  |  |  |
| e. Project Design & Engineering | $800 (project design) |  |  | $800 |
| f. Contract/Grant Preparation |  |  |  |  |
| g. Contract/Grant Administration |  |  |  |  |
| h. Contract/Grant Cost |  | $16,200 (MCC crew) |  | $16,200 |
| i. Salaries | $1000 (weed treatment and monitoring) |  | $4,566 (HCC volunteer) | $5,566 |
| j. Materials & Supplies |  | $1,500 (shoring) | $500 (shoring and signs) | $2,000 |
| k. Monitoring |  |  |  |  |
| l. Other ex. Partner Indirect Cost |  |  |  |  |
| m. Project Sub-Total |  |  |  |  |
| n. FS Indirect Costs |  |  |  |  |
| Total Cost Estimate | $1800 | $17,700 | $ 5,066 | $24,566 |

NOTES:

Col. A:  FS costs incurred as part of proposal implementation. Coordinate with FS to identify any FS cost for items in Col. A.

Col. B:  Title II funding requested to implement the proposal.

Col. C:  Matching funds being contributed by proponent or third parties.  Proposals funded with a Participating Agreement will require a minimum 20% match.

Col. D:  Sum of columns A, B, and C for each individual row.

Row A:  Costs associated with project planning, not project implementation, such as assessment of miles of trail needing maintenance.  Assessments and planning needed to develop a specific proposal.   For Col. B:  proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Rows B, C, D, and E:  cost associated with environmental compliance and project design.  Proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Row G:  Costs associated with preparation of contract or agreement instruments used to implement the proposal.   Contracts used to complete projects have special provisions; contact the FS to identify these early in the process.

Row G:  Costs associated with administration of contract or agreement instruments used to implement the proposal.

Row H:  Estimated value of any contracts/agreements used to implement proposal. Contracts/agreements used to complete projects have special provisions; contact the FS to identify these early in the process.

Row I: Cost of salaries to implement project

Row L: Examples include overhead charges from other partners, vehicles, equipment rentals, travel, etc.

Row K:  Costs associated with performing monitoring described in Items 24a, 24b, and 24c.  Amounts should be similar between Item 24 and Row K.

Row N: Forest Service indirect costs, including contracting/grant officer costs if needed.