Secure Rural Schools & Community Self-Determination Act

Reauthorized by Public Law 115-141

Title II Project Submission Form

USDA Forest Service

HLF Resource Advisory Committee

Project Number (Assigned by Designated Federal Official):

- Funding Fiscal Year(s): 2025

| 2. Project Name: Falls Creek Viewing Platform | 3a. State: MT 3b. County(s): Lewis and Clark |
| --- | --- |
| 4. Project Submitted By: Barb Long, Rocky Mountain Ranger District | 5. Date: 4/03/2024 |
| 6. Contact Phone Number: 406-590-7204 | 7. Contact E-mail: barbara.long@usda.gov |

| 8. Project Location: |  |
| --- | --- |
| a. National Forest(s): Helena – Lewis and Clark | b. Forest Service District: Rocky Mountain Ranger District |
| c. Location (Township-Range-Section) T18N R7W Sec 34 |  |

9. Project Goals and Objectives: Develop safe viewing platform for public to view the waterfall at Falls Creek. This project would be second priority for the Rocky Mountain Ranger District.

10. Project Description: a. Brief: (in one sentence) Install viewing platform along Falls Creek. b. Detailed: Currently the natural spot for viewing the waterfall is on the edge of a cliff with a 100-foot drop. The trail down to this area is steep and there are no safety features to keep the public from slips and falls. Trail modification and installation of a safe viewing platform would remedy this dangerous situation. This is a very popular day hike out of the new Falls Creek trailhead.

11. Types of Lands Involved?

State/Private/Other lands involved? Yes No Land Status: National Forest System Lands

If Yes, specify:

12. How does the proposed project meet purposes of the Legislation? (Check at least 1)

Improves maintenance of existing infrastructure.

Implements stewardship objectives that enhance forest ecosystems.

Restores and improves land health.

Restores water quality

| 13. Project Type a. Check all that apply: (check at least 1) |  |
| --- | --- |
| Road Maintenance | Trail Maintenance |
| Road Decommission/Obliteration | Trail Obliteration |
| Other Infrastructure Maintenance (specify): |  |
| Soil Productivity Improvement | Forest Health Improvement |
| Watershed Restoration & Maintenance | Wildlife Habitat Restoration |
| Fish Habitat Restoration | Control of Noxious Weeds |
| Reestablish Native Species | Fuels Management/Fire Prevention |
| Implement CWPP Project | Other Project Type (specify): Public safety |
| b. Primary Purpose (select only 1 from above): Public safety |  |

14. Identify What the Project Will Accomplish

Miles of road maintained: n/a

Miles of road decommissioned/obliterated: n/a

Number of structures maintained/improved: viewing platform

Acres of soil productivity improved: n/a

Miles of stream/river restored/improved: n/a

Miles of fish habitat restored/improved: n/a

Acres of native species reestablished: n/a

Acres of hazardous fuel treatment: n/a

Miles of trail maintained: ¼ mile

Miles of trail obliterated: n/a

Acres of forest health improved (including fuels reduction): n/a

Acres of rangeland improved: n/a

Acres of wildlife habitat restored/improved: n/a

Acres of noxious weeds controlled: n/a

Timber volume generated (mbf): n/a

Jobs generated in full time equivalents (FTE) to nearest tenth. One FTE is 52 forty hour weeks: ¼ FTE

People reached (for environmental education projects/fire prevention): at least 1,000

Direct economic activity benefit: enhanced safety of existing recreation destination

Other: improve public safety and reduce soil erosion on trail

| 15. Estimated Project Start Date: 6/1/2025 | 16. Estimated Project Completion Date: 9/1/2025 |
| --- | --- |

17.  List known partnerships or collaborative opportunities. Plan to complete project with Forest Service employees.

18.  Identify benefits to communities. Improve safety for public at popular day hike destination.

19.  How does the project benefit federal lands/resources?  Reduces risk for public injury and reduces erosion on trail and in viewing vicinity.

| 20. What is the Proposed Method(s) of Accomplishment? (check at least 1) |  |
| --- | --- |
| Contract | Federal Workforce |
| County Workforce | Volunteers |
| Grant | Agreement |
| Americorps | YCC/CCC Crews |
| Job Corps | Stewardship Contract |
| Merchantable Timber Pilot | Other (specify): |

21.  Will the Project Generate Merchantable Timber?	 Yes		 No

22. Anticipated Project Costs

a. Title II Funds Requested: $20,000

b. Is this a multi-year funding request? Yes No

23. Identify Source(s) of Other Funding: Workforce personnel funded from Forest Service budget, Forest Service will also provide equipment.

24.  Monitoring Plan (provided as attachment)

- Provide a plan that describes your process for tracking and explaining the effects of this project on your environmental and community goals outlined above.

- Identify who will conduct the monitoring:

c.	Identify total funding needed to carry out specified monitoring tasks (Worksheet 1, Item k):

25. Identify remedies for failure to comply with the terms of the agreement.

If project cannot be completed under the terms of this agreement:

Unused funds will be returned to the RAC account.

Other, please explain:

# Project Recommended By:					Project Approved By:

/s/ (INSERT Signature)					/s/ (INSERT Signature)

# Chairperson						 	Forest Supervisor

Resource Advisory Committee				______________ National Forest

# Project Cost Analysis Worksheet

Worksheet 1

## Please submit this worksheet with your proposal

| Item | Column A Fed. Agency Appropriated Contribution | Column B Requested Title II Contribution | Column C Other Contributions | Column D Total Available Funds |
| --- | --- | --- | --- | --- |
| a. Field Work & Site Surveys | $3,000 |  |  | $3,000 |
| b. NEPA/CEQA |  |  |  |  |
| c. ESA Consultation |  |  |  |  |
| d. Permit Acquisition |  |  |  |  |
| e. Project Design & Engineering | $3,000 |  |  | $3,000 |
| f. Contract/Grant Preparation |  |  |  |  |
| g. Contract/Grant Administration |  |  |  |  |
| h. Contract/Grant Cost |  |  |  |  |
| i. Salaries | $5,000 |  |  | $5,000 |
| j. Materials & Supplies |  | $20,000 |  | $20,000 |
| k. Monitoring | $1,000 |  |  | $1,000 |
| l. Other ex. Partner Indirect Cost |  |  |  |  |
| m. Project Sub-Total | $12,000 | $20,000 |  | $32,000 |
| n. FS Indirect Costs |  |  |  |  |
| Total Cost Estimate | $12,000 | $20,000 |  | $32,000 |

NOTES:

Col. A:  FS costs incurred as part of proposal implementation. Coordinate with FS to identify any FS cost for items in Col. A.

Col. B:  Title II funding requested to implement the proposal.

Col. C:  Matching funds being contributed by proponent or third parties.  Proposals funded with a Participating Agreement will require a minimum 20% match.

Col. D:  Sum of columns A, B, and C for each individual row.

Row A:  Costs associated with project planning, not project implementation, such as assessment of miles of trail needing maintenance.  Assessments and planning needed to develop a specific proposal.   For Col. B:  proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Rows B, C, D, and E:  cost associated with environmental compliance and project design.  Proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Row G:  Costs associated with preparation of contract or agreement instruments used to implement the proposal.   Contracts used to complete projects have special provisions; contact the FS to identify these early in the process.

Row G:  Costs associated with administration of contract or agreement instruments used to implement the proposal.

Row H:  Estimated value of any contracts/agreements used to implement proposal. Contracts/agreements used to complete projects have special provisions; contact the FS to identify these early in the process.

Row I: Cost of salaries to implement project

Row L: Examples include overhead charges from other partners, vehicles, equipment rentals, travel, etc.

Row K:  Costs associated with performing monitoring described in Items 24a, 24b, and 24c.  Amounts should be similar between Item 24 and Row K.

Row N: Forest Service indirect costs, including contracting/grant officer costs if needed.