Secure Rural Schools & Community Self-Determination Act

Reauthorized by Public Law 115-141

Title II Project Submission Form

USDA Forest Service

HLF Resource Advisory Committee

Project Number (Assigned by Designated Federal Official):

- Funding Fiscal Year(s):

| 2. Project Name: Wood Lake Boat Launch and Accessible Trail | 3a. State: Montana 3b. County(s): Lewis and Clark |
| --- | --- |
| 4. Project Submitted By: Barbara Long | 5. Date: 4/03/2024 |
| 6. Contact Phone Number: 406-590-7204 | 7. Contact E-mail: barbara.long@usda.gov |

| 8. Project Location: |  |
| --- | --- |
| a. National Forest(s): Helena – Lewis and Clark National Forest | b. Forest Service District: Rocky Mountain Ranger District |
| c. Location (Township-Range-Section) T19N R9W Sec 6 |  |

9. Project Goals and Objectives: Improve and expand recreation opportunities at Wood Lake recreation area. This project would be third priority for the Rocky Mountain Ranger District

10. Project Description: a. Brief: (in one sentence) Upgrade boat launch and build accessible trail at Wood Lake. b. Detailed: Redesign and install a small craft boat launch (non-motorized) at south end of Wood Lake. Current boat launch has lost all surface hardening materials and is difficult to access. Installation of fence around Wood Lake Boat Launch to keep cows out. Install accessible trail around the northwest side of Wood Lake that starts at the Picnic Area and winds halfway around the westside of the lake.

11. Types of Lands Involved?

State/Private/Other lands involved? Yes No Land Status: National Forest System Lands

If Yes, specify: n/a

12. How does the proposed project meet purposes of the Legislation? (Check at least 1)

Improves maintenance of existing infrastructure.

Implements stewardship objectives that enhance forest ecosystems.

Restores and improves land health.

Restores water quality

| 13. Project Type a. Check all that apply: (check at least 1) |  |
| --- | --- |
| Road Maintenance | Trail Maintenance |
| Road Decommission/Obliteration | Trail Obliteration |
| Other Infrastructure Maintenance (specify): boat hand launch |  |
| Soil Productivity Improvement | Forest Health Improvement |
| Watershed Restoration & Maintenance | Wildlife Habitat Restoration |
| Fish Habitat Restoration | Control of Noxious Weeds |
| Reestablish Native Species | Fuels Management/Fire Prevention |
| Implement CWPP Project | Other Project Type (specify): |
| b. Primary Purpose (select only 1 from above): |  |

14. Identify What the Project Will Accomplish

Miles of road maintained: n/a

Miles of road decommissioned/obliterated: n/a

Number of structures maintained/improved: hand boat launch, trail and fence (3)

Acres of soil productivity improved: n/a

Miles of stream/river restored/improved: 2 acres of lake

Miles of fish habitat restored/improved: 2 acres of lake

Acres of native species reestablished: n/a

Acres of hazardous fuel treatment: n/a

Miles of trail maintained: ½ mile

Miles of trail obliterated: n/a

Acres of forest health improved (including fuels reduction): n/a

Acres of rangeland improved: n/a

Acres of wildlife habitat restored/improved: n/a

Acres of noxious weeds controlled: 1 acre

Timber volume generated (mbf): n/a

Jobs generated in full time equivalents (FTE) to nearest tenth. One FTE is 52 forty hour weeks: 1 FTE

People reached (for environmental education projects/fire prevention): in the 1,000s

Direct economic activity benefit: Improve the recreation opportunities and control the spread of noxious weeds at Wood Lake.

Other: Complete needed deferred maintenance on boat launch and trail at Wood Lake.

| 15. Estimated Project Start Date: 6/1/2025 | 16. Estimated Project Completion Date: 9/30/2027 |
| --- | --- |

17.  List known partnerships or collaborative opportunities. Planning to implement project through contract and Forest Service employees.

18.  Identify benefits to communities. Expanded boating and hiking opportunities.

19.  How does the project benefit federal lands/resources? Improves water quality, controls noxious weeds and mitigation of resource concerns caused by soil erosion.

| 20. What is the Proposed Method(s) of Accomplishment? (check at least 1) |  |
| --- | --- |
| Contract | Federal Workforce |
| County Workforce | Volunteers |
| Grant | Agreement |
| Americorps | YCC/CCC Crews |
| Job Corps | Stewardship Contract |
| Merchantable Timber Pilot | Other (specify): |

21.  Will the Project Generate Merchantable Timber?	 Yes		 No

22. Anticipated Project Costs

a. Title II Funds Requested: $50,000

b. Is this a multi-year funding request? Yes No

23. Identify Source(s) of Other Funding: Forest Service will provide funding for development of project plans, contract and Forest Service employee salary.

24.  Monitoring Plan (provide as attachment)

- Provide a plan that describes your process for tracking and explaining the effects of this project on your environmental and community goals outlined above.

- Identify who will conduct the monitoring:

c.	Identify total funding needed to carry out specified monitoring tasks (Worksheet 1, Item k):

25. Identify remedies for failure to comply with the terms of the agreement.

If project cannot be completed under the terms of this agreement:

Unused funds will be returned to the RAC account.

Other, please explain:

# Project Recommended By:					Project Approved By:

/s/ (INSERT Signature)					/s/ (INSERT Signature)

# Chairperson						 	Forest Supervisor

Resource Advisory Committee				______________ National Forest

# Project Cost Analysis Worksheet

Worksheet 1

## Please submit this worksheet with your proposal

| Item | Column A Fed. Agency Appropriated Contribution | Column B Requested Title II Contribution | Column C Other Contributions | Column D Total Available Funds |
| --- | --- | --- | --- | --- |
| a. Field Work & Site Surveys | $5,000 |  |  | $5,000 |
| b. NEPA/CEQA | Already completed |  |  |  |
| c. ESA Consultation |  |  |  |  |
| d. Permit Acquisition |  |  |  |  |
| e. Project Design & Engineering | $2,500 |  |  | $2,500 |
| f. Contract/Grant Preparation | $2,500 |  |  | $2,500 |
| g. Contract/Grant Administration | $4,000 |  |  | $4,000 |
| h. Contract/Grant Cost |  | $50,000 |  | $50,000 |
| i. Salaries | $5,000 |  |  | $5,000 |
| j. Materials & Supplies | Included w/ contract |  |  |  |
| k. Monitoring | $2,500 |  |  | $2,500 |
| l. Other ex. Partner Indirect Cost |  |  |  |  |
| m. Project Sub-Total | $21,500 | $50,000 |  | $71,500 |
| n. FS Indirect Costs |  |  |  |  |
| Total Cost Estimate | $21,500 | $50,000 |  | $71,500 |

NOTES:

Col. A:  FS costs incurred as part of proposal implementation. Coordinate with FS to identify any FS cost for items in Col. A.

Col. B:  Title II funding requested to implement the proposal.

Col. C:  Matching funds being contributed by proponent or third parties.  Proposals funded with a Participating Agreement will require a minimum 20% match.

Col. D:  Sum of columns A, B, and C for each individual row.

Row A:  Costs associated with project planning, not project implementation, such as assessment of miles of trail needing maintenance.  Assessments and planning needed to develop a specific proposal.   For Col. B:  proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Rows B, C, D, and E:  cost associated with environmental compliance and project design.  Proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Row G:  Costs associated with preparation of contract or agreement instruments used to implement the proposal.   Contracts used to complete projects have special provisions; contact the FS to identify these early in the process.

Row G:  Costs associated with administration of contract or agreement instruments used to implement the proposal.

Row H:  Estimated value of any contracts/agreements used to implement proposal. Contracts/agreements used to complete projects have special provisions; contact the FS to identify these early in the process.

Row I: Cost of salaries to implement project

Row L: Examples include overhead charges from other partners, vehicles, equipment rentals, travel, etc.

Row K:  Costs associated with performing monitoring described in Items 24a, 24b, and 24c.  Amounts should be similar between Item 24 and Row K.

Row N: Forest Service indirect costs, including contracting/grant officer costs if needed.