Roger Fuch’s Trail Reroute Project Monitoring Plan

- Environmental and community goal tracking plan for the Roger Fuch’s Trail Reroute Project:

- Trail Obliteration Effectiveness – Following the completion of trail removal and drainage installation activities, periodic inspections of the closed route will be completed to ensure that the route has not been reopened by the public.  Reclose as needed.

- Drainage Installation Effectiveness - Inspect water bars installed within the closed trail route to ensure that they are functioning properly.  Complete hand repair of water bars as needed.

- Grass Seeding – Monitor seeded areas occurring within both the closed and rerouted trail routes to confirm that they are revegetating adequately.  Reseed in the subsequent spring/fall as needed.

- Noxious Weed Control – Check disturbed areas located within the areas subjected to trail obliteration and reroute construction to document the presence or absence of noxious vegetation.  Complete herbicide applications as needed.

- Identify who will do the monitoring: 10 hours/year for 3 years.

- Trail Closure – City Staff

- Drainage Effectiveness – City Staff

- Grass Seeding Effectiveness – City Staff

- Noxious Weed Control – City Staff

- Identify total funding needed to carry out specified monitoring tasks:

- Monitoring - Trail Closure, Drainage, Grass Seeding, Weed Control – $1,290.00 (Three Years, 10 hours per year, City of Helena Open Space Maintenance Funding)