Secure Rural Schools & Community Self-Determination Act

Reauthorized by Public Law 115-141

Title II Project Submission Form

USDA Forest Service

HLF Resource Advisory Committee

Project Number (Assigned by Designated Federal Official):

- Funding Fiscal Year(s): 2025-2026

| 2. Project Name: Last Chance Backcountry Horsemen trail clearing and packing support. | 3a. State: Montana 3b. County(s): Broadwater, Lewis & Clark |
| --- | --- |
| 4. Project Submitted By: Jason Hughey | 5. Date: 4/12/2024 |
| 6. Contact Phone Number: 906-236-2924 | 7. Contact E-mail: jrhughey23@yahoo.com |

| 8. Project Location: Primary location – Gates of the Mountains Wilderness, Elkhorns Wildlife Management Unit. There may be other scattered trails where conditions in 2025 or 2026 may make clearing them a priority. Specific Trails in these areas include: Gates of the Mountains wilderness area – includes trails 258, 257, 252, 255, 259, 258 Elkhorns wildlife management unit – includes trails 109, 133, 134, 135, 101, 117, 115 (part in Broadwater co), 112 (part in Broadwater co) |  |
| --- | --- |
| a. National Forest(s): Helena-Lewis and Clark | b. Forest Service District: Helena and Townsend |
| c. Location (Township-Range-Section) Gates of The Mountains Wilderness Area T12N & T13N, R1W & R2W. Elkhorn Wildlife Management Unit T7N & T8N, R1W & R2W |  |

9. Project Goals and Objectives: - Clear trails of dead and down beetle killed, wind thrown and disease trees to increase the ease of access and use for the recreating public. - Provide packing support for Montana Conservation Corp (MCC) crews and other volunteer groups conducting trail maintenance and trail clearing projects.

10. Project Description: a. Brief: (in one sentence) Clear downed trees and encroaching brush from existing, Forest Service system trails to improve public access and, provide packing support for MCC and other volunteer crews and groups doing trail maintenance work. b. Detailed: Last Chance Backcountry Horsemen (LCBCH) work parties will use pack and saddle stock to access system trails that are blocked by downfall of beetle killed, disease killed, and windthrown trees. The work will generally focus on non-motorized trails. The work parties will clear trees and encroaching brush from the trails and maintain any markers or signage as needed. The trails will be cleared wide enough for pack stock and riding stock use using the trail standards as identified in Forest Service Handbook 2309.18. This will ensure they will be useable for all classes of users consistent with the local travel plan. Consistent with the Forest Service priorities and current public use this proposal focuses on the trail network in the Gates of the Mountains Wilderness Area (approximately 30 miles) and the non-motorized trail network in the Elkhorn Wildlife management unit (approximately 41 miles). Both of these networks of trails are easily accessible from Helena and Townsend and popular with the local recreating public. Completing this work will make access to these trails easier. The distances from the trailhead to some parts of the trails will likely require overnight camps along the trail. Experience has shown that trails need some level of maintenance every year. While this proposal highlights the trail systems in the Gates of the Mountains and Elkhorns; there may be other trails across the Helena-Townsend Ranger Districts needing attention in 2025 or 2026, and Forest Service staff and LCBCH would coordinate this work on an as needed basis. The packing support for Montana Conservation Corps (MCC) crews and other Forest Service sanctioned volunteer groups can occur at multiple locations across the Forest. Depending on the size of the volunteer crew and the duration of the work project this packing support may require 2-4 packers and assistants, with 3-8 pack animals for the pack in and the pack out. Depending on the distance to the work location from the trailhead the packers and animals may need to spend the night at the work location. The LCBCH has a long-standing history in providing trail advocacy, education, packing support, maintenance and clearing for the Forest Service and these two districts. For decades, the LCBCH have dedicated their time, energy, and enthusiasm into sustaining a trail system for all public users to share and enjoy. Without the help of the LCBCH, the Forest Service would not meet annual trail accomplishments, the LCBCH and Forest Service are valuable partners and would like to continue evolving the long standing partnership through this project. There is an existing Challenge-Cost share Agreement that would be modified if this proposal is recommended and approved. This is a large multi-year project, and can be reduced in size to match available funding if necessary.

11. Types of Lands Involved?

State/Private/Other lands involved? Yes Land Status:

If Yes, specify:

12. How does the proposed project meet purposes of the Legislation? (Check at least 1)

Improves maintenance of existing infrastructure.

Implements stewardship objectives that enhance forest ecosystems.

Restores and improves land health.

Restores water quality

| 13. Project Type a. Check all that apply: (check at least 1) |  |
| --- | --- |
| Road Maintenance | Trail Maintenance |
| Road Decommission/Obliteration | Trail Obliteration |
| Other Infrastructure Maintenance (specify): |  |
| Soil Productivity Improvement | Forest Health Improvement |
| Watershed Restoration & Maintenance | Wildlife Habitat Restoration |
| Fish Habitat Restoration | Control of Noxious Weeds |
| Reestablish Native Species | Fuels Management/Fire Prevention |
| Implement CWPP Project | Other Project Type (specify): |
| b. Primary Purpose (select only 1 from above): |  |

14. Identify What the Project Will Accomplish

Miles of road maintained:

Miles of road decommissioned/obliterated:

Number of structures maintained/improved:

Acres of soil productivity improved:

Miles of stream/river restored/improved:

Miles of fish habitat restored/improved:

Acres of native species reestablished:

Acres of hazardous fuel treatment

Miles of trail maintained: Approximately 70 miles

Miles of trail obliterated:

Acres of forest health improved (including fuels reduction):

Acres of rangeland improved:

Acres of wildlife habitat restored/improved:

Acres of noxious weeds controlled:

Timber volume generated (mbf):

Jobs generated in full time equivalents (FTE) to nearest tenth. One FTE is 52 forty hour weeks:

People reached (for environmental education projects/fire prevention):

Direct economic activity benefit:

Other:

| 15. Estimated Project Start Date: 6/15/2025 | 16. Estimated Project Completion Date: 10/15/2026 |
| --- | --- |

17.  List known partnerships or collaborative opportunities.

LCBCH will continue to partner with the Forest Service and MCC in various locations across the Forest.

18.  Identify benefits to communities.

Recreational users of trails, both local residents and visitors to the area, will directly benefit from maintained trails that are easy to find, follow, and use.  Given funding constraints and other issues that are limiting the workforce available to the Forest Service for trail maintenance, work completed under this proposal is even more important to the local communities.

19.  How does the project benefit federal lands/resources?

Trails currently impassable or difficult to use will be opened and available for public access.  Some of the trails have not been cleared for 3 or more years.  Clearing them will provide public access.  In some cases users may be/have been traveling off-trail to get around blowdown.  This off trail travel can lead to natural resource impacts like soil erosion or trampling riparian/wetland areas.  So this trail clearing may have some additional positive benefit in improving natural resource conditions.

| 20. What is the Proposed Method(s) of Accomplishment? (check at least 1) |  |
| --- | --- |
| Contract | Federal Workforce |
| County Workforce | Volunteers |
| Grant | Agreement |
| Americorps | XYCC/CCC Crews |
| Job Corps | Stewardship Contract |
| Merchantable Timber Pilot | Other (specify): |

21.  Will the Project Generate Merchantable Timber?	 Yes		 No

22. Anticipated Project Costs

a. Title II Funds Requested $27,691.20

b. Is this a multi-year funding request? Yes No

23. Identify Source(s) of Other Funding:

24.  Monitoring Plan (provide as attachment)

- Provide a plan that describes your process for tracking and explaining the effects of this project on your environmental and community goals outlined above:

The LCBCH and Forest Service trail manager will coordinate pre-season to coordinate clearing dates. Forest Service trails staff will go out after trail clearing is complete to monitor for access and effectiveness, and provide feedback to the LCBCH.

- Identify who will conduct the monitoring::

Forest Service trail personnel from the Helena and Townsend Ranger Districts

- Identify total funding needed to carry out specified monitoring tasks (Worksheet 1, Item k):

Salary time of $540, which is an agency contribution

25. Identify remedies for failure to comply with the terms of the agreement.

If project cannot be completed under the terms of this agreement:

Unused funds will be returned to the RAC account.

Other, please explain:

# Project Recommended By:					Project Approved By:

/s/ (INSERT Signature)					/s/ (INSERT Signature)

# Chairperson						 	Forest Supervisor

Resource Advisory Committee				______________ National Forest

# Project Cost Analysis Worksheet

Worksheet 1

## Please submit this worksheet with your proposal

| Item | Column A Fed. Agency Appropriated Contribution | Column B Requested Title II Contribution | Column C Other Contributions from LCBCH | Column D Total Available Funds |
| --- | --- | --- | --- | --- |
| a. Field Work & Site Surveys |  |  |  |  |
| b. NEPA/CEQA |  |  |  |  |
| c. ESA Consultation |  |  |  |  |
| d. Permit Acquisition |  |  |  |  |
| e. Project Design & Engineering |  |  |  |  |
| f. Contract/Grant Preparation | $270 |  |  | $270 |
| g. Contract/Grant Administration | $270 |  |  | $270 |
| h. Contract/Grant Cost |  |  |  |  |
| i. Salaries | $1080 | $26,691.20 | $40,626.78 | $68,397.98 |
| j. Materials & Supplies | $1000 | $1000 |  | $1000 |
| k. Monitoring | $540 |  |  | $540 |
| l. Other ex. Partner Indirect Cost |  |  |  |  |
| m. Project Sub-Total |  |  |  |  |
| n. FS Indirect Costs | $379.20 |  |  |  |
| Total Cost Estimate | $3,539.20 | $27,691.20 | $40,626.78 | $70,477.98 |

NOTES:

Col. A:  FS costs incurred as part of proposal implementation. Coordinate with FS to identify any FS cost for items in Col. A.

Col. B:  Title II funding requested to implement the proposal.

Col. C:  Matching funds being contributed by proponent or third parties.  Proposals funded with a Participating Agreement will require a minimum 20% match.

Col. D:  Sum of columns A, B, and C for each individual row.

Row A:  Costs associated with project planning, not project implementation, such as assessment of miles of trail needing maintenance.  Assessments and planning needed to develop a specific proposal.   For Col. B:  proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Rows B, C, D, and E:  cost associated with environmental compliance and project design.  Proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Row G:  Costs associated with preparation of contract or agreement instruments used to implement the proposal.   Contracts used to complete projects have special provisions; contact the FS to identify these early in the process.

Row G:  Costs associated with administration of contract or agreement instruments used to implement the proposal.

Row H:  Estimated value of any contracts/agreements used to implement proposal. Contracts/agreements used to complete projects have special provisions; contact the FS to identify these early in the process.

Row I: Cost of salaries to implement project

Row L: Examples include overhead charges from other partners, vehicles, equipment rentals, travel, etc.

Row K:  Costs associated with performing monitoring described in Items 24a, 24b, and 24c.  Amounts should be similar between Item 24 and Row K.

Row N: Forest Service indirect costs, including contracting/grant officer costs if needed.