Secure Rural Schools & Community Self-Determination Act

Reauthorized by Public Law 115-141

Title II Project Submission Form

USDA Forest Service

HLF Resource Advisory Committee

Project Number (Assigned by Designated Federal Official):

- Funding Fiscal Year(s): 2025-2026

| 2. Project Name: Continuation of South Hills Maintenance | 3a. State: MT 3b. County(s): Lewis and Clark |
| --- | --- |
| 4. Project Submitted By: Prickly Pear Land Trust (PPLT) | 5. Date: 4/15/2024 |
| 6. Contact Phone Number: 847 212 1765 | 7. Contact E-mail: tim@pricklypearlt.org |

| 8. Project Location: |  |
| --- | --- |
| a. National Forest(s): Helena Lewis and Clark | b. Forest Service District: Helena |
| c. Location (Township-Range-Section) Affected Forest Service lands include Township 10 North, Range 4 West, Sections 34 & 35 and Township 9 North, Range 4 West, Sections 1-5, 8-17, 19-24, 26-30; affected City lands include Township 10 North, Range 4 West, Sections 25, 26, 36 and Township 9 North, Range 3 West, Sections 3-7. |  |

9. Project Goals and Objectives: PPLT proposes to sustain and enhance its partnerships with the Helena-Lewis & Clark National Forest and user groups to maintain and improve the popular South Hills Trail System near Helena. To do this, PPLT seeks RAC’s assistance to continue to organize and implement on-the-ground trail construction and trail maintenance activities (including signage, litter removal, weed control, etc.) throughout the South Hills trail system.

10. Project Description: a. Brief: (in one sentence) PPLT seeks to implement trail maintenance activities and priority construction projects on National Forest in Helena’s South Hills. b. Detailed: Since 2010, the Missouri River RAC has supported PPLT’s efforts to maintain and enhance the South Hills Trail System. PPLT continues to partner with the Helena-Lewis & Clark National Forest and the City of Helena in improving this popular Helena amenity. Through these efforts, the trail system has become nationally recognized for both the trail experience and its accessibility from Helena’s urban core. Because of the South Hills trails, Helena has also received recognition as a Silver-designated Ride Center (IMBA) and a Runner-Friendly Community (RRCA). In addition to runners and mountain bikers, trail users include hikers, dog walkers, and other recreational users. With the RAC grant, PPLT hopes to continue to enhance this partnership to refine this system for this next year and the next. For over twenty years, Prickly Pear Land Trust has worked with the City of Helena and the Helena- Lewis and Clark National Forest to create and maintain one of the nation’s finest trail systems. PPLT hosts numerous volunteer trail workdays every season—nearly 30 in 2023. In addition to the robust volunteer program, PPLT utilizes groups like the Montana Conservation Corps and professional trail contractors to assist on trail projects. In addition, PPLT is actively working to acquire lands that provide logical links between or extensions of trail segments. PPLT proposes to continue its work on the maintenance and construction of trails on Forest Service lands in the South Hills, including necessary reroutes, trail obliteration, and structure repairs. In addition to regular, annual maintenance, PPLT also proposes signage updates throughout the system, including both informational and wayfinding signs. Through another grant, we are creating a streamlined wayfinding sign system. It standardizes font, size, layout and design, making the signage throughout the national forest system more legible, clear, and consistent. In addition, it would greatly improve accessibility to the trail system to have more comprehensive trail specifications available at trailheads. We plan to make trail information available to users so all trail users can make more informed decisions. Information will include widest and narrowest width, steepest and average grade, largest obstacle. We will also update trailhead maps throughout the system. In 2025: • Hosting volunteer trail workday(s) on H-L&C NF lands • Hosting MCC crew(s) or contract crew(s) for trail development and/or maintenance activities • Collecting trail data and designing trail informational signage In 2026: • Hosting volunteer trail workday(s) on H-L&C NF lands • Hosting MCC crew(s) or contract crew(s) for trail development and/or maintenance activities • Designing and installing trail information signage for trailhead kiosks If awarded, the RAC grant will not only benefit the trail system, but the community as a whole. It will sustain this robust program and allow this trail system to thrive. Depending upon the timeline for USFS approval of proposed trails, the tasks outlined for 2025 may be adjusted.

11. Types of Lands Involved?

State/Private/Other lands involved? ☐ Yes ☒No Land Status: National Forest

If Yes, specify:

12. How does the proposed project meet purposes of the Legislation? (Check at least 1)

☒ Improves maintenance of existing infrastructure.

☐ Implements stewardship objectives that enhance forest ecosystems.

☐ Restores and improves land health.

☐ Restores water quality

| 13. Project Type a. Check all that apply: (check at least 1) |  |
| --- | --- |
| ☐ Road Maintenance | x Trail Maintenance |
| ☐ Road Decommission/Obliteration | x Trail Obliteration |
| x Other Infrastructure Maintenance (specify): signage, kiosks |  |
| ☐ Soil Productivity Improvement | ☐ Forest Health Improvement |
| ☐ Watershed Restoration & Maintenance | ☐ Wildlife Habitat Restoration |
| ☐ Fish Habitat Restoration | ☐ Control of Noxious Weeds |
| ☐ Reestablish Native Species | ☐ Fuels Management/Fire Prevention |
| ☐ Implement CWPP Project | ☐ Other Project Type (specify): |
| b. Primary Purpose (select only 1 from above): Trail Maintenance |  |

14. Identify What the Project Will Accomplish

Miles of road maintained:

Miles of road decommissioned/obliterated:

Number of structures maintained/improved: kiosk(s), dozens of wayfinding signposts

Acres of soil productivity improved:

Miles of stream/river restored/improved:

Miles of fish habitat restored/improved:

Acres of native species reestablished:

Acres of hazardous fuel treatment

Miles of trail maintained: 30 USFS

Miles of trail obliterated: less than 1

Acres of forest health improved (including fuels reduction):

Acres of rangeland improved:

Acres of wildlife habitat restored/improved:

Acres of noxious weeds controlled:

Timber volume generated (mbf):

Jobs generated in full time equivalents (FTE) to nearest tenth. One FTE is 52 forty hour weeks: 1

People reached (for environmental education projects/fire prevention): 1,500+

Direct economic activity benefit:

Other:

| 15. Estimated Project Start Date: 4/1/2025 | 16. Estimated Project Completion Date: 11/1/2026 |
| --- | --- |

17.  List known partnerships or collaborative opportunities.

In its 27-year history, Prickly Pear Land Trust has consistently built goodwill and collaborations among diverse groups, individuals, and agency personnel. Prickly Pear Land Trust actively partners with or involves the following groups on its work on the South Hills Trail system:

| - Helena-Lewis & Clark National Forest | - Helena Outdoor Club |
| --- | --- |
| - City of Helena | - Montana Conservation Corps (MCC) |
| - Bureau of Land Management (Butte) | - Numerous businesses and organizations |
| - Montana Bicycle Guild | - Montana Dept of Fish, Wildlife & Parks (MT Wild, Spring Meadow Lake State Park) |
| - Helena Tourism Alliance - United Cycling - HURL (Helena Ultra-runners League) - Helena Vigilante Runners - Private landowners - Montana Fish & Wildlife Conservation Trust | - Lewis & Clark County; Jefferson County - Prickly Pear Land Trust Trail Volunteers - Department of Veterans Affairs - Fort Harrison National Guard |

18.  Identify benefits to communities.

The South Hills Trail System is a treasured amenity for the Helena area, providing numerous benefits to the local community. Careful planning and stewardship of this resource, in accordance with the South Hills Trails Plan and partnerships with local governments, federal and state agencies, and private landowners, will provide a lasting impact on this region for generations to come.

Local businesses benefit from the influx of new patrons attracted by this priceless amenity. There are few places in the West where you can park your car at a local eatery, jump on your bike or lace up your boots, hit the over 75 miles of trail, and then return to sample the local fare. Study after study continues to show that trails, bikeways, and open space immensely benefit the communities that invest in them. In addition to increased business from out of town visitors, proximity to trails and open space increases the values of homes and home sites. Developers and realtors know that locations near protected open spaces are a key selling point for properties listed with them. Helena’s real estate listings reveal that location relative to the South Hills Trails system is commonly used as a primary selling point and increases property values. Headwaters Economics completed a 2018 study showing over 63,000 annual trail users and over $4,000,000 generated for the Helena community from the trail system.

One of the most tangible benefits of the trail system is the increased quality of life for thousands of people. Many in the community rely on this trail system as part of their daily routine - be it for exercise, recreation, or simply because of the scenic and restorative view the open land provides. The trails and open space system has become part of the fabric of this region’s unparalleled landscape.

19.  How does the project benefit federal lands/resources?

The South Hills trails have become increasingly popular over the last decade, especially during and after Covid, as evidenced by the increasing use and publicity the trails have received. Yet, with the increasing popularity comes the responsibility to maintain and improve this system. Ensuring this trail system is adequately maintained will benefit our public lands. Improved trail maintenance means less erosion and better forest health. Projects may include decommissioning unneeded or redundant trails that may impact wildlife. Removing unused features will benefit general public safety and aesthetics/experience of the trail users. Lastly, the building and maintaining this system will provide additional partnership opportunities among the US Forest Service (H-L&CNF), the City of Helena, PPLT, and other organizations.

| 20. What is the Proposed Method(s) of Accomplishment? (check at least 1) |  |
| --- | --- |
| ☒ Contract | ☐ Federal Workforce |
| ☐ County Workforce | ☒ Volunteers |
| ☒ Grant | ☒ Agreement |
| ☐ Americorps | ☒ YCC/CCC Crews |
| ☐ Job Corps | ☐ Stewardship Contract |
| ☐ Merchantable Timber Pilot | ☐ Other (specify): |

21.  Will the Project Generate Merchantable Timber?	☐ Yes		☒ No

22. Anticipated Project Costs

a. Title II Funds Requested: $30,000

b. Is this a multi-year funding request? ☒ Yes ☐ No

23. Identify Source(s) of Other Funding:

Prickly Pear Land Trust, Montana Trails Stewardship Grant

24.  Monitoring Plan (provide as attachment)

- Provide a plan that describes your process for tracking and explaining the effects of this project on your environmental and community goals outlined above.

- Identify who will conduct the monitoring:

- Identify total funding needed to carry out specified monitoring tasks (Worksheet 1, Item k):

25. Identify remedies for failure to comply with the terms of the agreement.

If project cannot be completed under the terms of this agreement:

☒  Unused funds will be returned to the RAC account.

☐  Other, please explain:

# Project Recommended By:					Project Approved By:

/s/ (INSERT Signature)					/s/ (INSERT Signature)

# Chairperson						 	Forest Supervisor

Resource Advisory Committee				______________ National Forest

# Project Cost Analysis Worksheet

Worksheet 1

## Please submit this worksheet with your proposal

| Item | Column A Fed. Agency Appropriated Contribution | Column B Requested Title II Contribution | Column C Other Contributions | Column D Total Available Funds |
| --- | --- | --- | --- | --- |
| a. Field Work & Site Surveys |  |  |  |  |
| b. NEPA/CEQA |  |  |  |  |
| c. ESA Consultation |  |  |  |  |
| d. Permit Acquisition |  |  |  |  |
| e. Project Design & Engineering |  |  |  |  |
| f. Contract/Grant Preparation | $400 |  |  | $400 |
| g. Contract/Grant Administration | $500 |  |  | $500 |
| h. Contract/Grant Cost |  |  |  |  |
| i. Salaries | $5,000 (2 x 2,500. H-L&C staff. Includes design and field work) | $29,000 (2 x 14,500. PPLT staff time and necessary trail contracts. Includes project design and field work) | $31,000 (2 x 15,500. Salary and benefits. Match from PPLT and volunteer labor) | $65,000 |
| j. Materials & Supplies |  | $1,000 |  |  |
| k. Monitoring | $500 |  | $500 | $1,000 |
| l. Other ex. Partner Indirect Cost |  |  |  |  |
| m. Project Sub-Total | $6,200 |  |  |  |
| n. FS Indirect Costs |  |  |  |  |
| Total Cost Estimate | $6,400 | $30,000 | $31,500 | $67,900 |

NOTES:

Col. A:  FS costs incurred as part of proposal implementation. Coordinate with FS to identify any FS cost for items in Col. A.

Col. B:  Title II funding requested to implement the proposal.

Col. C:  Matching funds being contributed by proponent or third parties.  Proposals funded with a Participating Agreement will require a minimum 20% match.

Col. D:  Sum of columns A, B, and C for each individual row.

Row A:  Costs associated with project planning, not project implementation, such as assessment of miles of trail needing maintenance.  Assessments and planning needed to develop a specific proposal.   For Col. B:  proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Rows B, C, D, and E:  cost associated with environmental compliance and project design.  Proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Row G:  Costs associated with preparation of contract or agreement instruments used to implement the proposal.   Contracts used to complete projects have special provisions; contact the FS to identify these early in the process.

Row G:  Costs associated with administration of contract or agreement instruments used to implement the proposal.

Row H:  Estimated value of any contracts/agreements used to implement proposal. Contracts/agreements used to complete projects have special provisions; contact the FS to identify these early in the process.

Row I: Cost of salaries to implement project

Row L: Examples include overhead charges from other partners, vehicles, equipment rentals, travel, etc.

Row K:  Costs associated with performing monitoring described in Items 24a, 24b, and 24c.  Amounts should be similar between Item 24 and Row K.

Row N: Forest Service indirect costs, including contracting/grant officer costs if needed.

ATTACHMENT A - Monitoring Plan

2024 Helena- Lewis & Clark RAC Grant Proposal Monitoring Plan

a.       Provide a plan that describes your process for tracking and explaining the effects of this project on your environmental and community goals outlined above:

Trails in Helena’s South Hills are close to the PPLT and City of Helena offices and are well used. PPLT regularly meets with local user groups and hears directly from the public through our social media platforms about items such as trail condition and maintenance needs. In addition, City of Helena and PPLT staff and volunteers are on the trails multiple times each week. In addition, PPLT will track and record all volunteer and trail maintenance activities that take place in the South Hills and will be prepared to supply the USFS with an end-of-season report showing what was accomplished in the South Hills at the end of each trail season.

PPLT will work closely H-L&C NF staff to communicate issues related to the trails. PPLT and H-L&C NF staff will visit project sites at least once per year to determine project success, further needs and follow up actions.

b.      Identify who will conduct the monitoring:

PPLT staff and H-L&C NF staff will conduct the monitoring.

c. Identify total funding needed to carry out specified monitoring tasks:

We have estimated about $500 per year for USFS and PPLT monitoring time, or a total of $1,000. PPLT’s time is part of its contribution to the project.

ATTACHMENT B

Project Area Map