Secure Rural Schools & Community Self-Determination Act

Reauthorized by Public Law 115-141

Title II Project Submission Form

USDA Forest Service

HLF Resource Advisory Committee

Project Number (Assigned by Designated Federal Official):

- Funding Fiscal Year(s): FY2024 and FY2025

| 2. Project Name: Helena/York Trail Maintenance & Improvement | 3a. State: Montana 3b. County(s): Lewis & Clark |
| --- | --- |
| 4. Project Submitted By: Eric Sivers | 5. Date: 4/12/2024 |
| 6. Contact Phone Number: (406) 202-0879 | 7. Contact E-mail: eric@montanabicycleguild.org |

| 8. Project Location: |  |
| --- | --- |
| a. National Forest(s): Helena Lewis & Clark | b. Forest Service District: Helena |
| c. Location (Township-Range-Section) T12N R1E; T12N, R1W; T9N, R4W; T9N, R5W; T9N, R6W; T10N, R4W |  |

9. Project Goals and Objectives: Clearing, maintenance, and improvement of nonmotorized trails in the Helena and York areas.

10. Project Description: a. Brief: Improve and maintain popular non-motorized trails on Helena-area National Forest System lands. b. Detailed: Under a challenge cost share agreement with the Helena-Lewis & Clark National Forest, the Montana Bicycle Guild (MBG) proposes to work with Helena Ranger District staff to: - Continue clearing and maintaining 24 miles of popular nonmotorized trails: - Switchback Ridge Trail 348, - Continental Divide National Scenic Trail 337, - Bear Trap Gulch Trail 271, - Trout Creek Trail 270, - Casey Peak Trail 374, - Hanging Valley 247, and - Mount Helena Ridge Trail 373. - Reconstruct the southernmost 1,400 feet of Stairway to Heaven Trail 383. This would replace an eroding fall-line doubletrack with a lower-gradient, sustainable singletrack. - Reconstruct selected sections of the one-mile Dazed and Confused Trail to reconstruct diminishing-radius turns on the northern segment of the trail with more appropriate trail geometry and reduce exposure on steep slopes. Both efforts will help restore use to this once-popular segment of the South Hills. This will help disperse use within the South Hills. - Construct a new one-mile trail connecting the lower section of Show-Me-the-Horse Trail 378 to South Dump Trail 379. This trail would allow nonmotorized users to travel from the bottom of the popular Show-Me-The-Horse trail into USFS/City of Helena lands bordering the Mt. Helena City Park without having to travel on Grizzly Gulch Road. Traffic on this road has grown considerably in recent years. The road has several blind turns, no shoulder, and nonmotorized travel on it is increasingly hazardous.

11. Types of Lands Involved?

State/Private/Other lands involved? Yes No Land Status:

If Yes, specify:

12. How does the proposed project meet purposes of the Legislation? (Check at least 1)

Improves maintenance of existing infrastructure.

Implements stewardship objectives that enhance forest ecosystems.

Restores and improves land health.

Restores water quality

| 13. Project Type a. Check all that apply: (check at least 1) |  |
| --- | --- |
| Road Maintenance | Trail Maintenance |
| Road Decommission/Obliteration | Trail Obliteration |
| Other Infrastructure Maintenance (specify): |  |
| Soil Productivity Improvement | Forest Health Improvement |
| Watershed Restoration & Maintenance | Wildlife Habitat Restoration |
| Fish Habitat Restoration | Control of Noxious Weeds |
| Reestablish Native Species | Fuels Management/Fire Prevention |
| Implement CWPP Project | Other Project Type (specify): |
| b. Primary Purpose (select only 1 from above): |  |

14. Identify What the Project Will Accomplish

Miles of road maintained:

Miles of road decommissioned/obliterated:

Number of structures maintained/improved:

Acres of soil productivity improved:

Miles of stream/river restored/improved:

Miles of fish habitat restored/improved:

Acres of native species reestablished:

Acres of hazardous fuel treatment

Miles of trail maintained: 24

Miles of trail obliterated: 0.3

Acres of forest health improved (including fuels reduction):

Acres of rangeland improved:

Acres of wildlife habitat restored/improved:

Acres of noxious weeds controlled:

Timber volume generated (mbf):

Jobs generated in full time equivalents (FTE) to nearest tenth. One FTE is 52 forty hour weeks: Contractor jobs: 0.8 (160 hours) Volunteer jobs: 0.24 (500 hours)

People reached (for environmental education projects/fire prevention): 1,000+ via interpretive signage

Direct economic activity benefit:

Other: Construction of a new trail proposed between Show-Me-the-Horse Trail 378 and South Dump Trail 379 will reduce a significant public hazard arising from nonmotorized travel on a dangerous road. realignment of the initial 0.25 miles of Stairway to Heaven Trail 383 will reduce sedimentation caused by erosion of a fall-line doubletrack. This work will also reduce bike speed, increasing safety for all user groups. Realignment of poorly-designed trail elements of Dazed and Confused Trial will encourage more users to return to this area, dispersing use and improving the experience across the South Hills network. Remnant deadfall from mountain pine bark beetle causes trail closure of the outlying Helena trails multiple times per year. This work will allow continued recreational and administrative access to NFS lands.

| 15. Estimated Project Start Date: 5/1/2024 | 16. Estimated Project Completion Date: 11/1/2026 |
| --- | --- |

17.  List known partnerships or collaborative opportunities. Work on the Pinchot Trail 390 connection and Stairway to Heaven Trail 383 in the South Hills will be in tandem with Prickly Pear Land Trust’s ongoing maintenance of the South Hills trail network. Maintenance of Trout Creek Canyon Trail 270 will be in consultation with the Discovery Foundation, which oversees the interpretive assets on this trail. Maintenance of the Continental Divide National Scenic Trail 337 is coordinated with the Forest Service and the Continental Divide Trail Coalition.

18.  Identify benefits to communities. Multiple entities in the Helena area promote Helena’s trails and recreational potential, in particular Helena Tourism Alliance and their Bike Helena program. This is an important and growing aspect of Helena’s culture and economy, which we support. We feel it is critical to maintain the integrity of the resources which are experiencing increasing use. To that end, we as representatives of the mountain bike community wish to maintain trails that are particularly popular with that user group. This will help preserve the trails and surrounding landscape, the user experience, and decrease user conflict with other groups.

Show-Me-the-Horse Trail 378 is one of the most popular trails exiting the Mount Helena Ridge network. The lower terminus deposits users (cyclists, hikers, runners) on Grizzly Gulch Road, two miles south of Helena. This unpaved county road has no shoulders and traffic continues to rise as more properties along Grizzly Gulch are developed. Construction of the proposed Homestake Trail would connect this lower terminus to the South Dump Trail 379, eliminating the need for unsafe travel on Grizzly Gulch Road.

Our proposal to re-align portions of Stairway to Heaven Trail 383 will eliminate the legacy fall-line doubletrack and accompanying erosion, sedimentation, and safety issues. Addressing design flaws of Dazed and Confused Trail (poorly constructed turns, blind chicanes, and significant sidehill exposure) will make the trail more appealing to recreationalists, helping to restore use to this once-popular area of the South Hills, attracting recreationalists from other higher-use areas such as Rodney Ridge or Mount Helena Ridge.

Our proposal to establish a new connection to the summit of Rodney Ridge improves the recreational experience by providing a loop rather than an out-and-back. A loop will reduce traffic on the existing Top of the World Trail 388, improving safety for all users by reducing potential conflict on this popular mountain biking, hiking, running, and dog walking trail. It will also reduce impact on adjacent private landowners who currently allow informal access from Cox Lake but increasing popularity of the South Hills trail system have made that access tenuous. This proposal was recommended to the Helena Ranger District by many recreational users when Cox Lake area landowners proposed to limit access across their private properties.

19.  How does the project benefit federal lands/resources?  Trails are important access routes in case of fire, and the Continental Divide Trail is particularly important due to its orientation along a watershed divide.

Trout Creek is identified by Montana DEQ (MT41I005_020) as impaired for ability to support the aquatic life beneficial use. MDEQ identifies sedimentation/siltation as one probable cause of impairment. Maintenance of Trout Creek Trail #270 serves to reduce sediment washed into the Trout Creek channel immediately adjacent to the trail. Tenmile Creek and Prickly Pear Creek also have aquatic life impairments linked to sedimentation/siltation. Maintenance and targeted relocation of unsustainable trail alignments of the additional trails in this project reduce upland erosion and sediment transport within the Trout Creek, Tenmile Creek, and Prickly Pear Creek watersheds.

| 20. What is the Proposed Method(s) of Accomplishment? (check at least 1) |  |
| --- | --- |
| Contract | Federal Workforce |
| County Workforce | Volunteers |
| Grant | Agreement |
| Americorps | YCC/CCC Crews |
| Job Corps | Stewardship Contract |
| Merchantable Timber Pilot | Other (specify): |

21.  Will the Project Generate Merchantable Timber?	 Yes		 No

22. Anticipated Project Costs

a. Title II Funds Requested: $58,800

b. Is this a multi-year funding request? Yes No

23. Identify Source(s) of Other Funding: none

24.  Monitoring Plan (provide as attachment)

- Provide a plan that describes your process for tracking and explaining the effects of this project on your environmental and community goals outlined above.

- Identify who will conduct the monitoring:

c.	Identify total funding needed to carry out specified monitoring tasks (Worksheet 1, Item k):

25. Identify remedies for failure to comply with the terms of the agreement.

If project cannot be completed under the terms of this agreement:

Unused funds will be returned to the RAC account.

Other, please explain:

# Project Recommended By:					Project Approved By:

/s/ (INSERT Signature)					/s/ (INSERT Signature)

# Chairperson						 	Forest Supervisor

Resource Advisory Committee				______________ National Forest

# Project Cost Analysis Worksheet

Worksheet 1

## Please submit this worksheet with your proposal

| Item | Column A Fed. Agency Appropriated Contribution | Column B Requested Title II Contribution | Column C Other Contributions | Column D Total Available Funds |
| --- | --- | --- | --- | --- |
| a. Field Work & Site Surveys |  |  |  |  |
| b. NEPA/CEQA |  |  |  |  |
| c. ESA Consultation |  |  |  |  |
| d. Permit Acquisition |  |  |  |  |
| e. Project Design & Engineering |  |  |  |  |
| f. Contract/Grant Preparation |  |  |  |  |
| g. Contract/Grant Administration |  |  |  |  |
| h. Contract/Grant Cost |  | $46,000 |  |  |
| i. Salaries |  | $10,000 |  |  |
| j. Materials & Supplies |  |  |  |  |
| k. Monitoring |  |  |  |  |
| l. Other ex. Partner Indirect Cost |  |  |  |  |
| m. Project Sub-Total |  | $56,000 |  |  |
| n. FS Indirect Costs |  | $2,800 |  |  |
| Total Cost Estimate |  | $58,800 |  |  |

NOTES:

Col. A:  FS costs incurred as part of proposal implementation. Coordinate with FS to identify any FS cost for items in Col. A.

Col. B:  Title II funding requested to implement the proposal.

Col. C:  Matching funds being contributed by proponent or third parties.  Proposals funded with a Participating Agreement will require a minimum 20% match.

Col. D:  Sum of columns A, B, and C for each individual row.

Row A:  Costs associated with project planning, not project implementation, such as assessment of miles of trail needing maintenance.  Assessments and planning needed to develop a specific proposal.   For Col. B:  proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Rows B, C, D, and E:  cost associated with environmental compliance and project design.  Proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Row G:  Costs associated with preparation of contract or agreement instruments used to implement the proposal.   Contracts used to complete projects have special provisions; contact the FS to identify these early in the process.

Row G:  Costs associated with administration of contract or agreement instruments used to implement the proposal.

Row H:  Estimated value of any contracts/agreements used to implement proposal. Contracts/agreements used to complete projects have special provisions; contact the FS to identify these early in the process.

Row I: Cost of salaries to implement project

Row L: Examples include overhead charges from other partners, vehicles, equipment rentals, travel, etc.

Row K:  Costs associated with performing monitoring described in Items 24a, 24b, and 24c.  Amounts should be similar between Item 24 and Row K.

Row N: Forest Service indirect costs, including contracting/grant officer costs if needed.