Secure Rural Schools & Community Self-Determination Act

Reauthorized by Public Law 115-141

Title II Project Submission Form

USDA Forest Service

HLF Resource Advisory Committee

Project Number (Assigned by Designated Federal Official):

- Funding Fiscal Year(s): 2025

| 2. Project Name: Jefferson Division Travel Plan Education and Trail Maintenance - UTV | 3a. State: Montana 3b. County(s): Wheatland, Meagher |
| --- | --- |
| 4. Project Submitted By: Bob Gliko | 5. Date: 04/15/2024 |
| 6. Contact Phone Number: 406-236-5103 | 7. Contact E-mail: Robert.gliko@usda.gov |

| 8. Project Location: Southeast portion of the Little Belts and Castle Mountains |  |
| --- | --- |
| a. National Forest(s): Helena – Lewis and Clark National Forest | b. Forest Service District: Judith – Musselshell and Belt Creek – White Sulphur Ranger Districts |
| c. Location (Township-Range-Section) Use on the Eastern Half of the Little Belts, Crazies, Castles and Big Snowies |  |

9. Project Goals and Objectives: Assist in educating public land users on current Helena - Lewis and Clark National Forest Travel Plan, on the Jefferson Division. The UTV would also be used to help maintain the 527 miles of < 50” ATV and jeep trails within the four counties of the Helena -Lewis and Clark National Forest. When maintaining the trails, it is always helpful to have the right tools for the job, with the purchase of the UTV, someone can carry the right tools needed to maintain the trails. With the help of the UTV, it will create safer trails for public use and assist with erosion control. Erosion is the number one focus for watershed; many of the existing trails need water bars cleaned and rolling dips installed. Trail marker signs and restriction signs will also be installed in proper locations with the use of the UTV. Other uses will include monitoring wildlife closure areas and weed populations.

10. Project Description: a. Brief: (in one sentence) To purchase one new UTV to assist in public education and monitor trails. b. Detailed: With the decrease in motorized trails throughout the state by the National Forests Travel Plans, we fine that the trails which remain, have more motorized use. Public education of where families can ride safely and where one can ride legally is very important to the public and to the Forest Service. The Forest has worked with many motorized user groups to help keep motorized trails open and user friendly. The 527 miles of motorized trails all need some type of maintenance. The districts have several unauthorized trails that are being used by users; with the help of the UTV we can close these routes and monitor them. In hunting season, UTV’s are used to patrol trails and roads for violations within the travel plan or with big game. Many times, the Forest Service works directly with the Fish and Game on violations; working together we can get more violations covered. Currently in recreation we have four older ATV’s that we need replaced, due to number of miles and unreliable. Our plans are to replace 4 ATV’s with this one UTV, the 4 ATV’s can be traded in as they are in good shape, which could possible reduce the price.

11. Types of Lands Involved?

State/Private/Other lands involved? Yes No Land Status: Forest Service

If Yes, specify:

12. How does the proposed project meet purposes of the Legislation? (Check at least 1)

Improves maintenance of existing infrastructure.

Implements stewardship objectives that enhance forest ecosystems.

Restores and improves land health.

Restores water quality

| 13. Project Type a. Check all that apply: (check at least 1) |  |
| --- | --- |
| Road Maintenance | Trail Maintenance |
| Road Decommission/Obliteration | Trail Obliteration |
| Other Infrastructure Maintenance (specify): |  |
| Soil Productivity Improvement | Forest Health Improvement |
| Watershed Restoration & Maintenance | Wildlife Habitat Restoration |
| Fish Habitat Restoration | Control of Noxious Weeds |
| Reestablish Native Species | Fuels Management/Fire Prevention |
| Implement CWPP Project | Other Project Type (specify): |
| b. Primary Purpose (select only 1 from above): |  |

14. Identify What the Project Will Accomplish

Miles of road maintained: None

Miles of road decommissioned/obliterated: None

Number of structures maintained/improved: None

Acres of soil productivity improved: Roughly 100 acres or more, would be a good guess.

Miles of stream/river restored/improved: 100 Miles

Miles of fish habitat restored/improved: 100 Miles

Acres of native species reestablished: None

Acres of hazardous fuel treatment: None

Miles of trail maintained: 527 Miles

Miles of trail obliterated: Maybe a few if needed, but not the goal.

Acres of forest health improved (including fuels reduction): With erosion issues, roughly 100 acres, give or take.

Acres of rangeland improved: None

Acres of wildlife habitat restored/improved: possibly some acres

Acres of noxious weeds controlled: If noxious weeds are found they will be reported to Range Crew.

Timber volume generated (mbf): None

Jobs generated in full time equivalents (FTE) to nearest tenth. One FTE is 52 forty hour weeks: 2 people for 9 weeks, 52 X 9 = 46, 468 X 2 people = 936

People reached (for environmental education projects/fire prevention): 0 people

Direct economic activity benefit: UTV will go out for bid, locally.

Other:

| 15. Estimated Project Start Date: June 1, 2025 | 16. Estimated Project Completion Date: Oct. 1, 2025 |
| --- | --- |

17.  List known partnerships or collaborative opportunities. None

18.  Identify benefits to communities. Project will benefit all types of recreation users in the surrounding communities around the Little Belts, Big Snowies, Crazies and Castles Mountain Ranges.

19.  How does the project benefit federal lands/resources?  UTV will be used to help keep users on the forest system trails and not running all over, creating new trails. They will also be used to carry necessary tools to properly maintain trails to Forest Service standards, which in turn will reduce soil erosion. UTV will be used to monitor weed populations and wildlife closure areas.

| 20. What is the Proposed Method(s) of Accomplishment? (check at least 1) |  |
| --- | --- |
| Contract | Federal Workforce |
| County Workforce | Volunteers |
| Grant | Agreement |
| Americorps | YCC/CCC Crews |
| Job Corps | Stewardship Contract |
| Merchantable Timber Pilot | Other (specify): |

21.  Will the Project Generate Merchantable Timber?	 Yes		 No

22. Anticipated Project Costs

a. Title II Funds Requested: $19,000.00

b. Is this a multi-year funding request? Yes No

23. Identify Source(s) of Other Funding: N/A

24.  Monitoring Plan (provide as attachment)

- Provide a plan that describes your process for tracking and explaining the effects of this project on your environmental and community goals outlined above. See attachment.

- Identify who will conduct the monitoring: Forest Service employees will do the monitoring; any RAC committee member is welcome to help monitor the purchase of the UTV.

c.	Identify total funding needed to carry out specified monitoring tasks (Worksheet 1, Item k): The monitoring will be funded by Forest Service funds, no funds needed for monitoring.

25. Identify remedies for failure to comply with the terms of the agreement.

If project cannot be completed under the terms of this agreement:

Unused funds will be returned to the RAC account.

Other, please explain:

# Project Recommended By:					Project Approved By:

/s/ (INSERT Signature)					/s/ (INSERT Signature)

# Chairperson						 	Forest Supervisor

Resource Advisory Committee				______________ National Forest

# Project Cost Analysis Worksheet

Worksheet 1

## Please submit this worksheet with your proposal

| Item | Column A Fed. Agency Appropriated Contribution | Column B Requested Title II Contribution | Column C Other Contributions | Column D Total Available Funds |
| --- | --- | --- | --- | --- |
| a. Field Work & Site Surveys |  |  |  |  |
| b. NEPA/CEQA |  |  |  |  |
| c. ESA Consultation |  |  |  |  |
| d. Permit Acquisition |  |  |  |  |
| e. Project Design & Engineering |  |  |  |  |
| f. Contract/Grant Preparation |  |  |  |  |
| g. Contract/Grant Administration |  |  |  |  |
| h. Contract/Grant Cost |  |  |  |  |
| i. Salaries |  |  |  |  |
| j. Materials & Supplies |  |  |  |  |
| k. Monitoring |  |  |  |  |
| l. Other ex. Partner Indirect Cost |  |  |  |  |
| m. Project Sub-Total |  |  |  |  |
| n. FS Indirect Costs |  |  |  |  |
| Total Cost Estimate |  |  |  |  |

NOTES:

Col. A:  FS costs incurred as part of proposal implementation. Coordinate with FS to identify any FS cost for items in Col. A.

Col. B:  Title II funding requested to implement the proposal.

Col. C:  Matching funds being contributed by proponent or third parties.  Proposals funded with a Participating Agreement will require a minimum 20% match.

Col. D:  Sum of columns A, B, and C for each individual row.

Row A:  Costs associated with project planning, not project implementation, such as assessment of miles of trail needing maintenance.  Assessments and planning needed to develop a specific proposal.   For Col. B:  proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Rows B, C, D, and E:  cost associated with environmental compliance and project design.  Proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Row G:  Costs associated with preparation of contract or agreement instruments used to implement the proposal.   Contracts used to complete projects have special provisions; contact the FS to identify these early in the process.

Row G:  Costs associated with administration of contract or agreement instruments used to implement the proposal.

Row H:  Estimated value of any contracts/agreements used to implement proposal. Contracts/agreements used to complete projects have special provisions; contact the FS to identify these early in the process.

Row I: Cost of salaries to implement project

Row L: Examples include overhead charges from other partners, vehicles, equipment rentals, travel, etc.

Row K:  Costs associated with performing monitoring described in Items 24a, 24b, and 24c.  Amounts should be similar between Item 24 and Row K.

Row N: Forest Service indirect costs, including contracting/grant officer costs if needed.