Secure Rural Schools & Community Self-Determination Act

Reauthorized by Public Law 115-141

Title II Project Submission Form

USDA Forest Service

HLF Resource Advisory Committee

Project Number (Assigned by Designated Federal Official):

- Funding Fiscal Year(s): 2025-2026

| 2. Project Name: Jeep Trail Dozer Rental | 3a. State: Montana 3b. County(s): Wheatland, Meagher |
| --- | --- |
| 4. Project Submitted By: Great Falls Trail Bikers | 5. Date: 04/15/2024 |
| 6. Contact Phone Number: 406-236-5103 | 7. Contact E-mail: Robert.gliko@usda.gov |

| 8. Project Location: Southeast portion of the Little Belts and Castle Mountains |  |
| --- | --- |
| a. National Forest(s): Helena – Lewis and Clark National Forest | b. Forest Service District: Judith – Musselshell and Belt Creek – White Sulphur Ranger Districts |
| c. Location (Township-Range-Section) Little Belts: T10N, R11E, R12E, R13E, Many Sections. and T11N, R11E, R12E, R13E, R14E, R15E, Many Sections. Castles Mountains: T9N, R8E, R9E, R10E, Many Sections. T8N, R8E, R9E, Many Sections |  |

9. Project Goals and Objectives: Maintain Jeep Trails with dozer which cannot be maintained by hand crews. Jeep trails are more than 50 inches wide and need to be maintained by equipment, the Forest Service does not have the right equipment or funding.

10. Project Description: a. Brief: (in one sentence) Jeep trails will be graded with dozer and when needed a rolling drip will be installed. b. Detailed: In 2007, many roads in the southeastern Little Belts and Castles Mountains were converted from roads to jeep trails. With this, the Forest Service has not had recreational funding to maintain these types of trails. With the new technology development of the larger UTV’s and other vehicles the trails are in high need of maintenance and with water drainage issues. Also, since Covid the use of the trails is considerably higher and remains high. The plan is for the funds are to go to the Great Falls Trail Bikers, and they will pay for the rental of the dozer. Forest Service employee will operate the dozer and will grade and install rolling dips. Many of the trails are located on rock shelves and in these places the dozer will skip over, maintenance will only occur where needed. I’m looking at 3 months in the 2025 and 3 months in 2026, (June, July and August, drier months) all is pending on weather and employee funding. If funds are not used, funds will return to RAC account.

11. Types of Lands Involved?

State/Private/Other lands involved? Yes No Land Status: Forest Service

If Yes, specify:

12. How does the proposed project meet purposes of the Legislation? (Check at least 1)

Improves maintenance of existing infrastructure.

Implements stewardship objectives that enhance forest ecosystems.

Restores and improves land health.

Restores water quality

| 13. Project Type a. Check all that apply: (check at least 1) |  |
| --- | --- |
| Road Maintenance | Trail Maintenance |
| Road Decommission/Obliteration | Trail Obliteration |
| Other Infrastructure Maintenance (specify): |  |
| Soil Productivity Improvement | Forest Health Improvement |
| Watershed Restoration & Maintenance | Wildlife Habitat Restoration |
| Fish Habitat Restoration | Control of Noxious Weeds |
| Reestablish Native Species | Fuels Management/Fire Prevention |
| Implement CWPP Project | Other Project Type (specify): |
| b. Primary Purpose (select only 1 from above): |  |

14. Identify What the Project Will Accomplish

Miles of road maintained: None

Miles of road decommissioned/obliterated: None

Number of structures maintained/improved: None

Acres of soil productivity improved: Roughly 100 acres or more, would be a good guess.

Miles of stream/river restored/improved: None

Miles of fish habitat restored/improved: None

Acres of native species reestablished: None

Acres of hazardous fuel treatment: None

Miles of trail maintained: 180 Miles

Miles of trail obliterated: Maybe a few if needed, but not the goal.

Acres of forest health improved (including fuels reduction): With erosion issues, roughly 100 acres, give or take.

Acres of rangeland improved: None

Acres of wildlife habitat restored/improved: None

Acres of noxious weeds controlled: If noxious weeds are found they will be reported to Range Crew.

Timber volume generated (mbf): None

Jobs generated in full time equivalents (FTE) to nearest tenth. One FTE is 52 forty hour weeks: 2 people for 9 weeks, 52 X 9 = 46, 468 X 2 people = 936

People reached (for environmental education projects/fire prevention): 0 people

Direct economic activity benefit: Rental of dozer will benefit local communities with the purchase of fuel and other items needed to preform work.

Other:

| 15. Estimated Project Start Date: June 1, 2025 | 16. Estimated Project Completion Date: August 1 2026 |
| --- | --- |

17.  List known partnerships or collaborative opportunities. Great Falls Trail Bikers

18.  Identify benefits to communities. Fuel and oil purchases from local communities.

19.  How does the project benefit federal lands/resources?

| 20. What is the Proposed Method(s) of Accomplishment? (check at least 1) |  |
| --- | --- |
| Contract | Federal Workforce |
| County Workforce | Volunteers |
| Grant | Agreement |
| Americorps | YCC/CCC Crews |
| Job Corps | Stewardship Contract |
| Merchantable Timber Pilot | Other (specify): |

21.  Will the Project Generate Merchantable Timber?	 Yes		 No

22. Anticipated Project Costs

a. Title II Funds Requested: $40,000.00

b. Is this a multi-year funding request? Yes No

23. Identify Source(s) of Other Funding: Forest Service will fund employees and truck cost, to and from work site.

24.  Monitoring Plan (provide as attachment)

- Provide a plan that describes your process for tracking and explaining the effects of this project on your environmental and community goals outlined above. See attachment.

- Identify who will conduct the monitoring: Forest Service employees will do the monitoring, mainly Bob Gliko, any RAC committee member is welcome to help monitor.

c.	Identify total funding needed to carry out specified monitoring tasks (Worksheet 1, Item k): The monitoring will be funded by Forest Service funds, no funds needed.

25. Identify remedies for failure to comply with the terms of the agreement.

If project cannot be completed under the terms of this agreement:

Unused funds will be returned to the RAC account.

Other, please explain:

# Project Recommended By:					Project Approved By:

/s/ (INSERT Signature)					/s/ (INSERT Signature)

# Chairperson						 	Forest Supervisor

Resource Advisory Committee				______________ National Forest

# Project Cost Analysis Worksheet

Worksheet 1

## Please submit this worksheet with your proposal

| Item | Column A Fed. Agency Appropriated Contribution | Column B Requested Title II Contribution | Column C Other Contributions | Column D Total Available Funds |
| --- | --- | --- | --- | --- |
| a. Field Work & Site Surveys |  |  |  |  |
| b. NEPA/CEQA |  |  |  |  |
| c. ESA Consultation |  |  |  |  |
| d. Permit Acquisition |  |  |  |  |
| e. Project Design & Engineering |  |  |  |  |
| f. Contract/Grant Preparation |  |  |  |  |
| g. Contract/Grant Administration |  |  |  |  |
| h. Contract/Grant Cost |  |  |  |  |
| i. Salaries |  |  |  |  |
| j. Materials & Supplies |  |  |  |  |
| k. Monitoring |  |  |  |  |
| l. Other ex. Partner Indirect Cost |  |  |  |  |
| m. Project Sub-Total |  |  |  |  |
| n. FS Indirect Costs |  |  |  |  |
| Total Cost Estimate |  |  |  |  |

NOTES:

Col. A:  FS costs incurred as part of proposal implementation. Coordinate with FS to identify any FS cost for items in Col. A.

Col. B:  Title II funding requested to implement the proposal.

Col. C:  Matching funds being contributed by proponent or third parties.  Proposals funded with a Participating Agreement will require a minimum 20% match.

Col. D:  Sum of columns A, B, and C for each individual row.

Row A:  Costs associated with project planning, not project implementation, such as assessment of miles of trail needing maintenance.  Assessments and planning needed to develop a specific proposal.   For Col. B:  proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Rows B, C, D, and E:  cost associated with environmental compliance and project design.  Proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Row G:  Costs associated with preparation of contract or agreement instruments used to implement the proposal.   Contracts used to complete projects have special provisions; contact the FS to identify these early in the process.

Row G:  Costs associated with administration of contract or agreement instruments used to implement the proposal.

Row H:  Estimated value of any contracts/agreements used to implement proposal. Contracts/agreements used to complete projects have special provisions; contact the FS to identify these early in the process.

Row I: Cost of salaries to implement project

Row L: Examples include overhead charges from other partners, vehicles, equipment rentals, travel, etc.

Row K:  Costs associated with performing monitoring described in Items 24a, 24b, and 24c.  Amounts should be similar between Item 24 and Row K.

Row N: Forest Service indirect costs, including contracting/grant officer costs if needed.