Secure Rural Schools & Community Self-Determination Act

Reauthorized by Public Law 115-141

Title II Project Submission Form

USDA Forest Service

_________________Resource Advisory Committee

Project Number (Assigned by Designated Federal Official):

Funding Fiscal Year(s):

| 2. Project Name: Landers and Silver King Invasives | 3a. State: Montana 3b. County(s): Lewis and Clark |
| --- | --- |
| 4. Project Submitted By: Forest Moulton | 5. Date: 04/09/2024 |
| 6. Contact Phone Number: (406) 362-7011 | 7. Contact E-mail: forest.w.moulton@usda.gov |

| 8. Project Location: Silver King Trail #420 and Landers Trail #438 – See Map |  |
| --- | --- |
| a. National Forest(s): Helena – Lewis and Clark | b. Forest Service District: Lincoln Ranger District |
| c. Location (T16N, R8W, S35) See attached map |  |

9. Project Goals and Objectives: The goal of the project is to continue successful, targeted treatment of invasives weeds on heavily infested sections of two trails in an area that serves as a portal to the Scapegoat Wilderness.

10. Project Description: a. Brief: (in one sentence) The project will utilize one Montana Conservation Corps (MCC) crew and Forest Service personnel to treat invasive weeds around the lower section of the Landers Trail #438 and the Silver King Trail #420 b. Detailed: This will be a two-year project for two weeks of invasives treatment work each year on and near the above-mentioned trails. We have existing infestation polygons (see attached map) for Houndstoungue, oxeye daisy, and Canada thistle that will be treated with appropriate methods such as backpack spraying and seedhead clipping. A Forest Service liaison will work with the MCC invasives crew to apply the appropriate methods of treatment to these high-risk infestations. A Forest Service Packer will provide pack support into a camp spot on the Landers Fork near the junction of the Silver King Trail #420 and the Landers Trail #438. This area is a popular portal to the Scapegoat wilderness for recreationists and outfitters, and it is also a heavily used thoroughfare and transition range for elk and mule deer moving to winter range. Having a concentrated effort for two successive years to reduce the seedstock in these areas may help prevent the spread of houndstoungue further up on to Silver King Mountain and East to the Rocky Mountain Front. All Forest Service personnel time for this project, including liaison, packing, monitoring, and administration, will be funded with other allocated funds shown as match. Therefore, the majority of this request will fund the MCC crew’s time. A small amount will also go to purchase any chemical and spray equipment needed for the project. MCC will also provide the requisite substantial cash match for the crew time, and match in the form of supplies and equipment as well.

11. Types of Lands Involved? National Forest System Lands

State/Private/Other lands involved? Yes No Land Status:

If Yes, specify:

12. How does the proposed project meet purposes of the Legislation? (Check at least 1)

Improves maintenance of existing infrastructure.

Implements stewardship objectives that enhance forest ecosystems.

Restores and improves land health.

Restores water quality

| 13. Project Type a. Check all that apply: (check at least 1) |  |
| --- | --- |
| Road Maintenance | Trail Maintenance |
| Road Decommission/Obliteration | Trail Obliteration |
| Other Infrastructure Maintenance (specify): |  |
| Soil Productivity Improvement | Forest Health Improvement |
| Watershed Restoration & Maintenance | Wildlife Habitat Restoration |
| Fish Habitat Restoration | Control of Noxious Weeds |
| Reestablish Native Species | Fuels Management/Fire Prevention |
| Implement CWPP Project | Other Project Type (specify): |
| b. Primary Purpose (select only 1 from above): |  |

14. Identify What the Project Will Accomplish

Miles of road maintained:

Miles of road decommissioned/obliterated:

Number of structures maintained/improved:

Acres of soil productivity improved:

Miles of stream/river restored/improved:

Miles of fish habitat restored/improved:

Acres of native species reestablished:

Acres of hazardous fuel treatment

Miles of trail maintained:

Miles of trail obliterated:

Acres of forest health improved (including fuels reduction):

Acres of rangeland improved:

Acres of wildlife habitat restored/improved:

Acres of noxious weeds controlled: 150

Timber volume generated (mbf):

Jobs generated in full time equivalents (FTE) to nearest tenth. One FTE is 52 forty hour weeks: 0.4

People reached (for environmental education projects/fire prevention):

Direct economic activity benefit:

Other:

| 15. Estimated Project Start Date: 6/01/2025 | 16. Estimated Project Completion Date: 7/1/2026 |
| --- | --- |

17.  List known partnerships or collaborative opportunities. Montana Conservation Corps

18.  Identify benefits to communities. This project will help return a popular area for hiking and horseback riding to a more natural state and help protect the Scapegoat wilderness from invasive species spread, which will allow the Lincoln community and other Scapegoat users to have a more enjoyable, natural experience.

19.  How does the project benefit federal lands/resources? The project will help reduce invasive species presence and spread in an important area for both recreationists and wildlife.

| 20. What is the Proposed Method(s) of Accomplishment? (check at least 1) |  |
| --- | --- |
| Contract | Federal Workforce |
| County Workforce | Volunteers |
| Grant | Agreement |
| Americorps | YCC/CCC Crews |
| Job Corps | Stewardship Contract |
| Merchantable Timber Pilot | Other (specify): |

21.  Will the Project Generate Merchantable Timber?	 Yes		 No

22. Anticipated Project Costs $36,800.00 – which includes $5,450 FS Match and $8,350 MCC Match.

a. Title II Funds Requested: $23,000

b. Is this a multi-year funding request? Yes No

23. Identify Source(s) of Other Funding: Forest Service Allocated Funds, MCC internal funds

24.  Monitoring Plan (provide as attachment)

- Provide a plan that describes your process for tracking and explaining the effects of this project on your environmental and community goals outlined above.

- Identify who will conduct the monitoring:

c.	Identify total funding needed to carry out specified monitoring tasks (Worksheet 1, Item k):

25. Identify remedies for failure to comply with the terms of the agreement.

If project cannot be completed under the terms of this agreement:

Unused funds will be returned to the RAC account.

Other, please explain:

# Project Recommended By:					Project Approved By:

/s/ (INSERT Signature)					/s/ (INSERT Signature)

# Chairperson						 	Forest Supervisor

Resource Advisory Committee				______________ National Forest

# Project Cost Analysis Worksheet

Worksheet 1

## Please submit this worksheet with your proposal

| Item | Column A Fed. Agency Appropriated Contribution | Column B Requested Title II Contribution | Column C Other Contributions | Column D Total Available Funds |
| --- | --- | --- | --- | --- |
| a. Field Work & Site Surveys |  |  |  |  |
| b. NEPA/CEQA |  |  |  |  |
| c. ESA Consultation |  |  |  |  |
| d. Permit Acquisition |  |  |  |  |
| e. Project Design & Engineering |  |  |  |  |
| f. Contract/Grant Preparation | 350 |  |  | 350 |
| g. Contract/Grant Administration | 350 |  | 350 | 700 |
| h. Contract/Grant Cost |  | 22,000 | 7,500 | 29,500 |
| i. Salaries | 4,000 |  |  | 4,000 |
| j. Materials & Supplies | 250 | 1,000 | 500 | 1,750 |
| k. Monitoring | 500 |  |  | 500 |
| l. Other ex. Partner Indirect Cost |  |  |  |  |
| m. Project Sub-Total |  |  |  |  |
| n. FS Indirect Costs |  |  |  |  |
| Total Cost Estimate | 5,450 | 23,000 | 8,350 | 36,800 |

NOTES:

Col. A:  FS costs incurred as part of proposal implementation. Coordinate with FS to identify any FS cost for items in Col. A.

Col. B:  Title II funding requested to implement the proposal.

Col. C:  Matching funds being contributed by proponent or third parties.  Proposals funded with a Participating Agreement will require a minimum 20% match.

Col. D:  Sum of columns A, B, and C for each individual row.

Row A:  Costs associated with project planning, not project implementation, such as assessment of miles of trail needing maintenance.  Assessments and planning needed to develop a specific proposal.   For Col. B:  proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Rows B, C, D, and E:  cost associated with environmental compliance and project design.  Proponents must request permission in advance to request Title II funds to complete NEPA/CEQA analyses, as this is expected to be completed prior to proposal submission.

Row G:  Costs associated with preparation of contract or agreement instruments used to implement the proposal.   Contracts used to complete projects have special provisions; contact the FS to identify these early in the process.

Row G:  Costs associated with administration of contract or agreement instruments used to implement the proposal.

Row H:  Estimated value of any contracts/agreements used to implement proposal. Contracts/agreements used to complete projects have special provisions; contact the FS to identify these early in the process.

Row I: Cost of salaries to implement project

Row L: Examples include overhead charges from other partners, vehicles, equipment rentals, travel, etc.

Row K:  Costs associated with performing monitoring described in Items 24a, 24b, and 24c.  Amounts should be similar between Item 24 and Row K.

Row N: Forest Service indirect costs, including contracting/grant officer costs if needed.

Monitoring Plan Attachment – Landers and Silver King Invasives

- -  Montana Conservation Corps crew accomplishment will be reported through the normal Grants and Agreement monitoring requirement.  Volunteer hours will be tracked in recorded through our volunteer accomplishment reporting process.

- Invasive Species treatment activities will be recorded as will the effectiveness of the treatments.  This will be recorded in the FACTS database.

- The local economic impacts of lessening the prevalence of invasive weeds in this area cannot be easily assessed, but district staff use efficacy of treatment information to determine if the impact is substantial to wildlife habitat and wilderness character.

B.) Lincoln Recreation Staff will conduct the monitoring, Forest Moulton or our seasonal Wilderness Ranger.

C.) We estimate that the monitoring associated will take no more than 2 full workdays, or around $500.00, which will not be included in the funding request.

Map Attachment