R5 SMS Implementation Process

USDA Forest Service - Pacific Southwest Region

5-20-09

Table of Contents

- Introduction…..……….……………………………………………..….…page 1

- Foundation and Scope….………..……………………………...…….............1

- Purpose………..….……………………………………………….….………..…3

- Scenery Inventory and analysis…..…………………………...……...……...3

- Scenery Integration into Forest Plans…..……………………………..…….8

- Monitoring…..……………………………………………………..……….……12

- SMS Training…..…………………………..……………………………………12

Appendix A: Project Level Guidelines…..…………………………………..……13

Appendix B :Time Estimation for Project Level Scenery Analysis ……………23

Appendix C: “Significance” of Scenery Effects……………………………..……24

Appendix D: Sample SMS Project Level Monitoring Form…..…………………25

- Introduction

This Implementation Process describes the Pacific Southwest Region’s  procedures for implementing the agency’s Scenery Management System (SMS).  This process complements Agriculture Handbook 701 Landscape Aesthetics –  A Handbook for Scenery Management and establishes procedures for SMS inventory; forest planning process integration; and management requirements for project implementation.  These procedures should be viewed as adaptive; as best science improves, portions of these procedures may be superceded.  The Regional Landscape Architect will issue improved procedures as new information is received.

- Foundation and Scope

The Scenery Management System was developed as a management tool to sustain socially valued scenery and fulfill requirements of federal law and agency policy.  The goal of the Scenery Management System is to benefit society through the creation and maintenance of high scenic attractiveness, harmony, and unity within the places people value.  Scenic quality of the landscape directly enhances human well-being, both phsically and psychologically, and contributes to other important human benefits.     87% of human perception is based on sight (Agriculture Handbook 434, National Forest Landscape management Volume 1, 1973).  Scenic quality is a fundamental element of all National Forest Recreation experiences, which make up 58.5% of all National Forest contributions to the nation’s Gross Domestic Product (more than all other resource values combined, including timber, minerals, energy production and grazing, per the USFS Strategic Planning Resource Assessment, 2005).  Viewing scenery is the single most popular recreation activity nationwide (per National Visitor Use Monitoring data, Round 1).  The Scenery Management System also supports conservation of other ecosystem values beyond scenery, including recreation setting, sense of place, and quality of life.

The first round of National Forest Plans used the Visual Management System (VMS), developed in 1973.  The VMS and SMS are both structured to emphasize "natural appearing” scenery, but SMS more broadly recognizes scenery as the visible expression of dynamic ecosystems functioning within “places” that have unique aesthetic and social values.  It also recognizes that, in addition to naturally occurring features, positive scenery attributes associated with social, cultural, historical and spiritual values, including human presence and the built environment, can also be valued elements of the scenery.  The SMS also allows for “seamless” analysis and conservation beyond national forest lands into adjacent communities and other jurisdictions, through the application of varying scenery “themes” within a single analysis.  In December of 1995, Agriculture Handbook 462 National Forest Landscape Management: Volume 2, Chapter 1: “The Visual Managent System was superceded by Agricultural Handbook 701 Landscape Aesthetics - A Handbook for Scenery Management.  In 2007 several refinements to the SMS were distributed for application, as “Appendix J” of the SMS Handbook.  This handbook as updated by Appendix J is the basis of the R5 SMS Implementation Process.  Forest Service Manual (FSM), Section 2380, also contains important National Forest scenery direction, policy, legal foundation, definitions, and interpretation essential to R5 SMS implementation.

The R5 SMS Implementation Process focuses primarily on scenery as the valued visual expressions (sights) people enjoy within places.  SMS provides two specific indicators to measure, communicate and sustain these visual aspects of scenery (Scenic Stability and Scenic Integrity).  However, it should also be recognized that human perception of places is very complex, typically involving multi-sensory input of sights, sounds, smells, tastes and contacts, as well as individualized social meanings and interpretations, that together result in a cumulative experience of the Place/”scene” and its “scenery”.  The R5 SMS Implementation Process directs the conservation of scenery as well as recognition of the broader experience of a place, often called “Sense of Place”.  Refer to Appendix J of the Landscape Aesthetics Handbook 701 for clarifying definitions of scenic character (image). “Landscape Character” and “Sense of Place” definitions in Appendix J are combined in the R5 SMS Implementation Process, to be described as “Sense of Place” (the cumulative experience of place).  Sense of Place, the cumulative identity of a place resulting from human perceptions of its aesthetic, social and biophysical aspects, will be used throughout this document as defined in Appendix J.  Specific elements of these three Sense of Place aspects include: aesthetic (perceivable sights, sounds, smells, tastes, and physical contacts), social (community, cultural, economic, historic, recreational and spiritual values) and biophysical (land, water, vegetation, atmosphere, climate, wildlife, and other life forms).

The R5 SMS Implementation Process applies measurable, scientific scenery indicators to address “sights”, which is just one important element among many that make up Sense of Place.  More Sense of Place indicators are needed to more completely conserve and sustain Sense of Place.

3.0 Purpose

The purpose of this Implementation Process is to guide the management of valued scenery consistently throughout the Pacific Southwest Region.

4.0  Scenery Inventory and Analysis

R5 Forest inventories and analysis elements necessary before the interdisciplinary integration and development of desired conditions for Land and Resource Management Plans include:

- Constituent Information related to scenery (forestwide)

- Places reflect the commonly shared images and perceptions of specific geographic areas

- Scenic Character Inventory for each Place

- Concern Levels (forestwide)

- Landscape Visibility (forestwide)

- Scenic Attractiveness (forestwide)

- Scenic Classes (forestwide)

- Existing Scenic Stability

- Existing Scenic Integrity

- Scenic Character Enhancement

- Scenic Character Goals

R5 SMS Implementation Process for Forest Planning includes “Places” as an initial step of the SMS Inventory (R5 revision to the SMS process in Appendix J page 5)

Places

Forests are encouraged to begin completing some elements of the SMS Inventory as soon as possible, prior to Forest Plan Revisions.  Initial focus should be an identification of Places based on constituent information, and the ecological condition of Places, which will then help generate initial desired scenery descriptions.  Determination of Places aids in development of forest-level marketing plans, recreation strategies and business plans.  Maps established for NICHE statements as part of Forest Recreation Facility Analysis is a recommended starting point for identification of Places.  Complete SMS implementation will occur after forest level scoping and constituent analysis to identify socially valued scenery conditions, preferences and thresholds within Places.

4.1  Constituent Information

Constituent Information identifies public’s scenery preferences and interests.  Constituent Information includes, but is not limited to, users, public expectations, Sense of Place, viewsheds, and viewpoints (FSM, 2380).  People’s preferences and interests should be actively sought to establish and build knowledge about the aesthetic qualities, social values and cultural attributes of Places.  Constituent Information is included within the Scenic Character Inventory, and influences determination of Places as well as SMS elements including Scenic Attractiveness, Concern Levels, Scenic Classes, Desired Landscape Character, Landscape Character Goals, and Scenic Integrity Objectives.  Constituent analysis is done by summarizing information gained through the public involvement steps of the environmental analysis process, project scoping, or the many other interactions available with constituents.  It is important that the public scoping process gains specific information about people’s attachment to the land, including aesthetic, social and Sense of Place considerations.

4.2  Places

“Places”, based on people’s commonly shared image of specific geographic areas, serve as the primary unit for the R5 SMS inventory and establish the physical context of recreation settings.  Places serve well as an interdisciplinary analysis unit, to foster open public dialog, provide geographic focus and a shared understanding of resource issues, and also build supportive relationships necessary for community-based ecosystem stewardship.

Places focus on the aesthetic, recreational and social values of a geographic area, reflecting its history, culture, social meaning and human attachments to the land, as well as the bio-physical attributes of an area.  When identifying Places, the physical boundaries are of less importance than its core values.  These values create a “Sense of Place” and make each Place important and unique.  Key attributes of Places may range widely, and can include social, emotional, mental, spiritual, political, economic, aesthetic, occupational, recreational, biological, and physical aspects.  Places may encompass multiple jurisdictions and ownerships.  Places are approximately 75-100K acres in size, with roughly 7-25 Places occurring within each Forest.

Place boundaries may be influenced by adaptation of a multitude of mapped units includingNiche Mapping from RFA, Ecological Unit descriptions in the National Hierarchy of Ecological Units (scale is typically between Subsections and Sub Land-Type Association), or vegetative units, watersheds, geographic area/planning units, viewshed/visibility units, other experiential land units such as ROS Classifications or “Special Places.”  A Places inventory will be documented as a GIS base map.

4.3 Scenic Character Inventory

The Scenic Character is the unique combination the physical, biological and cultural images that give each Place its positive scenic identity.  The Scenic Character Inventory includes a “Scenic Character Description” as well as its “Ecosystem Context”.  The Scenic Character Inventory process requires interation between the Scenic Character Description and the Ecosystem Context sections.  Appendix J defines Scenic Character as “A combination of the physical, biological and cultural images that give an area its positive scenic identity” thus the Scenic Character Inventory requires a description of the physical images of the Place.  Similarly the “Ecosystem Context” section requires scenery-related information about constituents, ecological condition and Sense of Place.

The ability of a landscape to absorb or recover from alterations may also be an important element to include in the scenic character inventory.  The description of Scenic Character, by identifying its existing valued attributes, provides a frame of reference from which to determine scenic attractiveness, measure scenic integrity, and describe the recreation setting.

Refer to Appendix J for additional information necessary for the Scenic Character Inventory’s two major elements, the Scenic Character Description and Ecosystem Context.

“Preliminary” Desired Scenic Character is developed from an analysis of the Scenic Character Inventory, to describe the ideal or optimal set of valued scenery attributes, including those currently absent or under-represented.  Preliminary Desired Scenic Character is applied to interdisciplinary analyses, resulting in a statement of fully integrated Desired Conditions and Desired Scenic Character.

4.4  Concern Levels

Map Concern Levels for travel routes and use areas.  Begin with the Sensitivity Level map developed from the VMS inventory.  Supplement this with new information gained through Constituent Information.  Document rationale for Concern Level assignments, by travel route, use area, viewshed or viewpoint

Use the transportation GIS layer as a source for the Concern Level database, and then assign High/1, Moderate/2, or Low/3 labels to the routes.  Add to this the use area locations such as campgrounds, lakes, wilderness and other special areas, etc.  Store this new GIS layer as the Concern Level inventory.

4.5 Landscape Visibility

Seen area maps are the result of combining Concern Levels and distance zones.  “Seldom Seen” areas (areas that are not visible from Moderate or High Concern Level viewpoints) should be mapped.

Identify and map the seen areas and distance zones from the Concern Level 1 and 2 travel routes and use areas (Concern Level 3 is optional).  Use a GIS-based visibility, or seen area analysis program to develop these maps.  Consider, as an option, retaining individual seen area layers or maps, particularly for key travel routes or use areas of the Forest.  These separate layers can provide useful information that is often lost during development of the forestwide composite seen area inventory, making site-specific visibility analysis more difficult.

When Concern Levels are applied to use areas, such as lakes, concentrated recreation areas, backcountry or other sensitive places, consider as an option, to treat the entire area as Foreground (the area are seen from an infinite number of foreground viewpoints). To identify distance zones outward beyond the area, map Foreground, Middleground and Background Distance Zones from known viewpoints within, or along the perimeter of these sensitive places.

4.6  Scenic Attractiveness

The mapping for Scenic Attractiveness is similar to the Variety Class maps completed for the VMS system.  Within the GIS environment, criteria will need to be determined to model each Scenic Attractiveness class.  Existing GIS landform, vegetation and water-based layers, or combinations of these layers, can be used to establish a preliminary map (the best layers to use will vary from forest to forest).  A suggested methodology is to begin with the assumption that the entire landscape is Scenic Attractiveness “B” and then begin a search for the characteristics that make “A” and “C” distinct. These combinations of layers may need adjustment to reflect the actual attractiveness conditions of each forest or place.  After field adjustments are made,  include Consituent Information reflecting social values and cultural attributes.This constituent information may be identified through various GIS layers as well. The final product will be a GIS data layer reflecting the attractiveness found on each forest.

4.7   Scenic Classes

Use the Scenic Attractiveness, and Seen Area inventories to derive (using a GIS procedure) the Scenic Classes.  Scenic Classes, along with Scenic Character descriptions of the forest’s Places, provide the basic starting input to the forest land and resource management planning process.  The Scenic Classes identify the relative priority for public scenery concerns during the forest plan alternative formulation stepScenic Classes are used to develop options for Minimum Scenic Integrity, Minimum Scenic Stability, and maintenance, restoration and enhancement of desired scenic character, within forest plan alternatives.  Scenic Classes are documented and maintained as a GIS inventory layer.

4.8 Existing Scenic Stability (ESS)

Scenic Stability is “The degree to which the valued scenic character and its scenery attributes can be sustained through time and ecological progression” (definition from Appendix J).  The purpose of this SMS indicator is to quantify the ecological sustainability of the valued scenic character attributes, and provide baseline information necessary to  perpetuate valued scenic character for the benefit of present and future generations.

Similar to Scenic Integrity, six levels of Scenic Stability are possible, based on ecosystem conditions and risks to the valued Scenic Character attributes.  Identify the dominant and minor attributes of the valued scenic character, creating a list of individual scenery attributes. Translate the condition and ecosystem stress upon those attributes into a level of stability for the cumulative scenic character.  Refer to Appendix J for recommended specific methods and options available to determine Existing Scenic Stability.

4.9  Existing Scenic Integrity (ESI)

Map the Existing Scenic Integrity (ESI) for the Forest.  Existing scenic integrity identifies visual disturbance in six degrees of deviation from the Existing Scenic Character. Therefore, the reference conditions from which to evaluate scenic integrity are the valued scenery attributes identified in the Scenic Character Description. Apply Appendix J’s modified definitions and critieria when Scenic Integrity level inventories are updated or developed.

Use VMS Existing Visual Condition (EVC) inventory as the starting point to create the ESI inventory.  Update EVC maps to reflect changes in the extent and degree of deviation to the Scenic Character, particularly its valued attributes.  If any cultural features have been added as new “aesthetically valued attributes” of the Scenic Character, the ESI should include the scenic integrity of those cultural features.

A variety of techniques may be used to map scenic integrity, including aerial photography, satellite spot imagery, orthophotos, and field sampling.  The use of EVC GIS layers may be the most efficient way to initially map scenic integrity, if the necessary layers are available on the forest.  Some other layers that may be useful to accurately locate and classify existing scenic conditions may include road systems, existing vegetation conditions, topography and slope.

4.10  Scenic Character Enhancement

Evaluate the Existing Scenic Character for potential enhancements that can be sustained through time.  Scenic Character Enhancement will increase the influence of existing or potential positive Scenic Character attributes, and reduce the influence of existing negative or unsustainable attributes.  Changes to existing vegetation attributes are the most common means of Scenic Character enhancement, but potential enhancement of all attributes should be considered.

4.11 Preliminary Scenic Character Goals

Preliminary Scenic Character Goals are describe desired changes in the scenery attributes. These goals have not yet been integrated through an ID Team process. They result from analysis of all SMS elements and are used as a tool in the interdisciplinary integration of ecosystem alternatives and goals of Forest Plans or Projects. A gap analysis of existing scenery conditions, which includes scenic character restoration and enhancement, existing scenic stability, and existing scenic integrity, is the foundation of Scenic Character Goals.  Scenic Character Goals support the highest achievement of Desired Scenic Character that is possible for fully integrated alternatives, (see section 5.1).

5.0 Scenery integration into Forest Plans

5.1  Desired Scenic Character

Desired Scenic Character is  “The most complete, attractive and sustainable expression of the valued scenic character which is compatible with that landscape’s fully integrated set of Desired Future Conditions.” Desired Scenic Character may include currently valued aesthetic attributes, as well as potential or incompletely expressed attributes of the Existing Scenic Character.  Through a combination of environmental design arts, and full integration of all other resource objectives for a Place, a more fully expressed and sustainable Scenic Character can be identified, developed and sustained.  Constituent Information identifies and validates the Desired Scenic Character.  Desired Scenic Character should be narratively and pictorially described.

The Preliminary Desired Scenic Character is utilized by the interdisciplinary team to develop integrated Desired Conditions for each Place.  Upon completion of Desired Conditions, the Desired Scenic Character is established to support the achievement of those Desired Conditions.

5.2  Scenic Character Goals

Scenic Character Goals are established in the Forest Plan through an interdisciplinary process.  The goals describe the actions necesssary to achieve and perpetuate Desired Scenic Character and Desired Condition in each Place.

These goals describe target conditions and steps required within each Place to best achieve and sustain the Desired Scenic Character.  Scenic Character Goals are derived by taking into consideration ecosystem dynamics, sustainability, and public aesthetic preferences for the area, and may be developed as part of the interdisciplinary process. These goals inform the management direction of each Place.  Scenic Character Goals include e restoration and enhancement goals.

5.3  Minimum Scenic Integrity

Minimum Scenic Integrity is the Forest Plan threshold for managing the acceptable scenery disturbance. The MSI for each alternative should also support achievement and sustainability of the Desired Conditions of the Plan and Desired Scenic Character through time. Through the interdisiplinary process the MSI is checked to be compatable with the theme/suitability of each alternative and fully supports the ROS established for each alternative.

Strategies for development of the MSI option of each alternative should integrate the pertinent Cultural, Recreation and Scenery values of each Place.  Cultural, recreational and scenery information of each Place may be applied to assign compatible MSI.  Scenery information to be applied includes Desired Scenic Character, Scenic Stability, Scenic Class, and restoration or enhancement of Existing Scenic Integrity. When the Existing Scenic Integrity (ESI) map is compared to the Minimum Scenic Integrity  (MSI) map for the selected alternative, areas in need of restoration to a higher scenic integrity are identified.  Establish restoration direction to address scenic integrity deficiencies.

See Appendix J, Table 3 to determine priorities for Scenic Integrity management actions.  To match scenic integrity  with recreation management objectives  (ROS), apply the SMS Handbook’s ROS compatibility matrix (Appendix F, Figure F-2, p. F-3).

Minimum Scenic Integrity options are documented as GIS map layers, and a Forest MSI map is created for the selected alternative.  MSI describes the maximum allowable visual contrast to the Existing Scenic Character that would be allowed.  Achievement of MSI should be attempted as soon as possible.  Maximum time limits for achievement of MSI may vary in some alternatives, but should remain within the following SMS Appendix J ranges (Very High: Immediate achievement, High, Moderate and Low: 3 years,  and Very Low: Immediate.

5.4  Minimum Scenic Stability

Minimum Scenic Stability, MSS, is the Forest Plan threshold for sustaining the valued Scenic Character within Places.  Scenic Stability indicates the degree of ecological sustainability of the scenic character’s valued attributes. The MSS for each alternative should also support achievement and sustainability of the Forest Plan’s Desired Conditions.  Scenic Stability describes ecological risks and effects upon the valued scenery attributes given the known conditions and stressors that exist.  Through the interdisiplinary process the MSS is checked for compatability with the theme/suitability of each alternative.

Strategies for development of the MSS for each alternative should integrate the pertinent Cultural, Recreation and Scenery values of each Place.  Scenery information to be applied in determining MSS includes Desired Scenic Character, Scenic Integrity, Scenic Class, and restoration or enhancement of Existing Scenic Stability. See Appendix J, Table 4 to determine priorities for Scenic Stability management actions.

Minimum Scenic Stability is documented as a GIS map layer for each alternative, and a Forest MSS map is created for the selected alternative.  Achievement of MSS should be attempted as soon as possible.  Time time limits for achievement of MSS may vary widely based on ecosystem conditions and alternative emphasis, but should be as responsive as possible to support the recreation and social values of each Place.

Summary of Forest Plan SMS Integration elements, roles and products

Many of the items below will require assistance of other specialists even though the “LEAD” column may indicate only the Landscape Architect (LA).

| ITEM | LEAD | PRODUCT |
| --- | --- | --- |
| CONSTITUENT INFORMATION Identifies scenery preferences & interests | LA | Document Preferences & Interests for Scenic Character, Scenic Integrity, Scenic Stability, Concern Levels |
| PLACES Inventory | LA | Places Map |
| SCENIC CHARACTER INVENTORY (Valued Scenic Character & Ecosystem Context of all Forest Places, Preliminary Desired Scenic Character of Places) | LA | Narrative, Pictorial, Map ecological risk/condition of valued scenery in each Place |
| CONCERN LEVEL INVENTORY | LA | Concern Level Map |
| LANDSCAPE VISIBILITY | LA | Landscape Visibility Map |
| SCENIC ATTRACTIVENESS | LA | Scenic Attractiveness Map |
| SCENIC CLASSES Composite of Attractiveness and Visibility | LA | Scenic Classes Map |
| EXISTING SCENIC STABILITY identifies ecological sustainability of the valued scenery | LA | Forest ESS Map |
| EXISTING SCENIC INTEGRITY identifies current scenery disturbance levels | LA | Forest ESI Map |
| ALTERNATIVE DEVELOPMENT Integrate Preliminary DSC, Scenic Stability & Scenic Integrity options, and Scenic Class, as key scenery values of each Place | ID Team | Range of alternatives in Narrative & Map form |
| DESIRED CONDITION (DC) Integrated Interdisciplinary DCs | IDT | Desired Condition for Places, Narrative & Map(s) |
| DESIRED SCENIC CHARACTER & SCENIC CHARACTER GOALS (of Places, for each Alternative) | LA | Narrative, Pictorial, optional Maps |
| MINIMUM SCENIC INTEGRITY (MSI) for Selected Alternative | LA | MSI Map for Selected Alternative |
| MINIMUM SCENIC STABILTY (MSS) for Selected Alternative | LA | MSS Map for Selected Alternative |

6.0 Monitoring

The primary goal of monitoring is to increase the Forest’s effectiveness and responsiveness in achieving or maintaining Desired Condition, Desired Scenic Character, Scenic Integrity and Scenic Stability, within the context of sustainable ecosystem management.  See Appendix D for a sample R5 project level monitoring process format.

7.0 SMS Training (Reserved for future refinement)

Intent is to identify Training necessary to make SMS routinely implementable for all Plans and projects

- Awareness Level Training (for interdisciplinary team members)

- Working Knowledge Level Training (for SMS practicioners)

- Leadership Level Training (for Staff and Line Officers serving at Ranger District, Forest and Regional units)

NOTE:  Each of these three levels should be defined further, identify some of the positions that should go through the training and identify what the prerequisites for the level of training would be.

APPENDIX A: PROJECT LEVEL GUIDELINES

Project Level Scenery Analysis Outline based upon Appendix J SMS refinements

The purpose of this recommended outline for project level scenery analysis is to achieve consistency with legal direction, USFS policies, and refinements to the Scenery Management System (SMS) as described in this Appendix.  Numerous federal laws require Forest Service management of scenery and aesthetics; refer to Appendix B within this handbook for a complete list of these references.  Chapter 2380 of the Forest Service Manual directs the Agency to:

- Conduct and document scenery assessment for all activities that may affect scenic resources (2380.43.4)

- Apply scenery management system principles routinely on all National Forest System activities. (2380.3.4)

- Ensure application of the principles of landscape aesthetics, scenery management, and environmental design in project level planning. (2380.43.5)

- Ensure scenery is treated equally with other resources (2380.3.3)

Scenery analysis should be performed by individuals who have a working understanding of National Environmental Policy Act (FSM 1901) processes and SMS principles; are proficient in the environmental design arts; and have the technical design skills necessary to enhance or sustain valued scenery, or to mitigate negative impacts to scenery.  Environmental design arts as applied to scenery management are described within the SMS Handbook and the Forest Service series of Landscape Management handbooks (particularly National Forest Landscape Management Volume 1, USDA Agriculture Handbook 434).  FSM 2380 incorporates these handbooks as technical scenery management guidance for projects that propose recreation and ski area developments, roads, utilities, or propose to manage fire, range, timber or other resources.

Landscape Architects possessing the above skills are the best suited to perform scenery analyses since their professional training includes a landscape aesthetics focus.  In some circumstances, personnel without the skills described above may perform a scenery analysis.  This should only occur with a knowledge of the risks involved:  scenic resources may not be analyzed adequately to allow a manager to make a fully-informed decision; in sensitive areas, the assessment may be challenged and may not be legally defensible; opportunities to manage other resources may be overlooked; opportunities to enhance or protect valued scenery may be foregone; and other cultural values such as recreation settings, tourism attractions, and community quality of life may be impaired.  Regardless of who performs the scenery analysis, the recommended outline which follows will help achieve a more adequate and consistent application of Appendix J refinements to the Scenery Management System.

Two presentations of the Scenery Analysis outline are provided below.  The first contains only the primary elements of a Scenery Analysis.  The second includes content descriptions and recommendations for each Scenery Analysis element.

USFS Project Level Scenery Analysis Outline

Primary Elements Only

## Based upon SMS Handbook Appendix J refinements

Project Name:         	Forest/District:

Date:  	Prepared by: /s/

Photo Record:	Simulation/Modeling:

GIS source:

________________________________________________________________

AFFECTED ENVIRONMENT INFORMATION

1.  INTRODUCTION

2.  PROJECT LEVEL SCENERY INVENTORY

A.	Sense of Place

B.	Scenic Character   **

C.	Scenic Attractiveness

D.	Visibility **

E.	Existing Scenic Integrity **

F.	Existing Scenic Stability **

G.	Scenic Classes

H.	Visual Absorption Capability

3.  MANAGEMENT DIRECTION

A.	Scenic Character Goals **

B.	Minimum Scenic Integrity (MSI) **

B.	Minimum Scenic Stability (MSS) **

C.	Other Scenery Related Goal/Objectives

4.  SCENERY CONSERVATION STRATEGIES & POTENTIAL DESIGN FEATURES

ENVIRONMENTAL EFFECTS INFORMATION

5.  SCENERY EFFECTS PREDICTIONS

A.     Scenery Design Features of the Project **

B.     Sensitivity of Predicted Scenery Effects

C.	Scenic Character **

D.	Scenic Integrity **

E.	Scenic Stability **

USFS PROJECT LEVEL SCENERY ANALYSIS OUTLINE

(with content descriptions and recommendations for each element)

## Based upon the inclusion of Appendix J refinements to the SMS Handbook

## This USFS Project Level Scenery Analysis Outline identifies the minimally adequate information that should be gathered for any project that could affect scenery (potentially, any landscape-disturbing activity) on National Forest lands.  This outline is based upon USFS NEPA training course 1900-01, National Forest Management Act, FSM 2380 direction, and Agriculture Handbook 701, “Landscape Aesthetics, A Handbook for Scenery Management (SMS).”  For simple projects where potential scenery changes and design features are minor, and Land Management Plan (LMP) direction is easily achieved, it is only necessary to address the scenery elements shown below with asterisks “**”.  For more complex projects or projects that have identified scenery as an “issue” use additional analysis elements (shown below) as appropriate.  Maps, graphics and photos should be used as needed to communicate information within the scenery analysis.  The more valuable the scenic resources or the greater the potential impacts to scenery are, the more important it becomes to involve a Landscape Architect qualified in scenery management in the assessment process; this will help ensure the defensibility of the analysis.

Project Name:         	Forest/District:

Date:  	Prepared by: /s/

Photo Record:	Simulation/Modeling:

GIS Source:

AFFECTED ENVIRONMENT INFORMATION

1.   INTRODUCTION **

#### (Scenery “issue” identification, project scope, methods used)

Describe the project in terms of its scenery relationships to the Place.  Identify any scenery purposes and objectives to be accomplished by this project.  Describe the type of activity proposed (vegetation modification, terrain alteration, structural additions, etc.).  Identify the project’s relationship to the scenery in terms of its location, size and/or extent, general configuration (spot, linear, mass), scenic characteristics (line, form, color, texture, cultural elements).  Also describe, as needed, construction methods and maintenance activities.

Identify whether Scenery is a project-specific issue generated from public comment or internal concern, or if it is simply a potentially affected resource.  In either case, identify whether the Project requires development of project-specific design features in order to achieve LMP desired conditions.  Reference and summarize the important contributions that the scenery of the Project area adds to the elements and values described in the “Affected Environment” section:  such as recreation setting, sense of place, quality of life, tourism, or other values.  Identify the geographic scope (analysis area) and temporal scope (duration of effects) for the analysis.  Identify method(s) of analysis and evaluation criteria used (i.e.: SMS protocols, field analysis, photos, simulations, scenic character attributes, levels of scenic integrity or scenic stability, etc.).  Determine the degree of participation by the forest landscape architect based on scenery values.

NOTE: Sections 2 and 3 below contain scenery information that may be important to include in the “Affected Environment” section of the Project’s NEPA document, while Section 5 contains key information for the “Environmental Effects” section.  To support a concise NEPA document that best assists the decision-maker in making a quality decision regarding scenic resources, scenery information for sections 2 and 5 in particular should focus on the scenery value(s) that could be affected by the proposed action and related project-specific mitigation measures.   Section 4 leads to a range of alternatives that integrate sustainable scenery values as part of project desired conditions.

2.   PROJECT LEVEL SCENERY INVENTORY

This section applies SMS-based, forest-wide, scenery inventory information to help structure and support the Project Level Scenery Analysis.  Refine and expand upon the forest-wide inventory as necessary to provide the sufficient level of detailed scenery information that will achieve stewardship excellence through the Project’s development, decision-making, and implementation.  If forest-wide scenery information is absent or incomplete, develop the necessary scenery analysis elements for the project.  For projects implementing Forest Plans based on the Visual Management System (VMS), the intent of the R5 SMS Implementation Process is to retain full consistency with existing forest plan direction while supplementing the scenery analysis with the “Best Science” SMS elements that are available and applicable to the project’s decision support.  Conversion of terms from Visual Quality Objectives to Scenic Integrity Objectives in such cases is not recommended.  However, to assure understanding of these terms, their meanings should be roughly correlated as follows:

| VMS: Existing Visual Condition | VMS: Visual Quality Objective | SMS: Existing Scenic Integrity/ Scenic Integrity Objective | SMS App J: Existing &/or Minimum Scenic Integrity |
| --- | --- | --- | --- |
| Type 1 Untouched | Preservation | Very High | Very High |
| Type 2 Unnoticed | Retention | High | High |
| Type 3 Minor Disturbance | Partial Retention | Moderate | Moderate |
| Type 4 Disturbance | Modification | Low | Low |
| Type 5 Major Disturbance | Maximum Modification | Very Low | Very Low |
| Type 6 Drastic Disturbance | Unacceptable Modification | Unacceptably Low | No Integrity (not for use as MSI) |

- Sense of Place

Describe the core “Sense of Place(s)” associated with the project area: “The identity of a place created by people’s social meanings and attachments, including valued scenery and recreation settings, cultural and spiritual values, economic, social and biophysical characteristics” (per Appendix J, SMS).  Apply NICHE Recreation Setting information developed through the Forest’s Recreation Facility Analysis as one readily available source among many, for geographic location of social, recreational and community aspects of Place identity.  Include other pertinent information such as socially valued aesthetics (sounds, smells, tastes and physical contacts) that are important contributors to the Sense of Place.  Describe the degree of importance that scenery plays in maintaining Sense of Place within the project area.

Analysis of important Sense of Place values can be performed as supplemental information within the SMS/Scenery Analysis, or as a separate analysis and section within a project’s NEPA documentation.

- Scenic Character **

Confirm and refine the Scenic Character Inventory as described in the LMP’s desired conditions, to include pertinent project level information that was not identified at the larger forest-wide scale. If forest-wide inventory information is not available, develop this information for the Project.  The Scenic Character Inventory contains two elements: a Scenic Character Description, and an Ecosystem Context that identifies ecosystem conditions that influence the sustainability of that Scenic Character.

Scenic Character Description **

- As appropriate for each project describe the inherent positive scenic identity of its Place(s), which is the scenery composition made up of sustainable, socially valued scenery attributes.  Describe the contributions of individual scenery attributes (such as landform, vegetation, waterform, wildlife, atmospheric and spatial character, and cultural or historic features).  Describe whether the scenery attributes are dominant (prominent and essential to the valued image) or minor (less noticeable and not essential to the valued image). Scenic Character description should include the scenery’s influence on Sense of Place.  It should include the dominance elements ( form, line, color, texture ) and principles ( contrast, sequence, axis, convergence, co-dominance, enframement ) of what is viewed as well as the variable factors ( motion, light, atmosphere, season, distance, observer position, scale, time ) that are part of the composition being viewed.

- Exclude any scenery attributes that are known to be unsustainable due to ecosystem limitations.

- Identify the aesthetically “ideal”, optimal Scenic Character and its set of valued and sustainable scenery attributes, including those that may currently be under-represented or absent.  Describe this ideal character as the Aesthetically Desired Scenic Character for each Place.

If the project area encompasses multiple land ownerships and uses, consider application of Scenic Character Themes to provide a seamless yet Place-responsive scenery analysis.  Scenic Character Themes such as Naturally Evolving, Natural Appearing, Pastoral, Agricultural, Rural, Urban Interface, etc can support conservation of valued scenery within each Place/Theme area that may exist within a project area.

This project level information may refine the LMP’s Scenic Character goals, (i.e. desired conditions) and may develop new goals for application at the place, landscape or project scales.  If the Project area involves only one Scenic Character, a Scenic Character map may not be necessary.

Caution: Descriptions of the Scenic Character should NOT include information about visible disturbances which negatively impact the scenery’s valued Scenic character.  These conditions are appropriately addressed only within Existing Scenic Integrity (see section 2.D).

Ecosystem Context

This analysis element is NOT OPTIONAL ** for substantial projects where scenic attributes are potentially at risk, such as areas containing forest conifer stands that have departed from historic stand structure/density, or have significant departures from historic fire intervals.

The ecosystem context information is essential to identify and ultimately achieve a fully integrated and sustainable Desired Scenic Character.  It serves as a benchmark for evaluating Scenic Stability and is also used to develop Scenic Character Goals and identify opportunities to maintain, enhance or restore valued scenery attributes.  Ecosystem Context elements include:

- Ecological condition of existing and potential valued scenery attributes, including their biophysical and social stressors, historic range of variability (HRV), trends, and predicted future states.

- Constituent Information about the valued Scenic Character and its attributes, including preferences and thresholds for its conservation and sustainability,

- Constituent Information identifying the project area’s community of interest for scenic quality at all pertinent scales, local to global (recreation groups, quality of life groups, tourism, real estate owners feedback;  educational research, use data, census information, health/well-being research, any information that documents constituent values for scenery.)

- Place/ecosystem values that benefit from scenic quality, such as recreation settings, Sense of Place, tourism, real estate, social and spiritual values.

C.	Scenic Attractiveness

Identify the intrinsic scenic beauty of the project area as Scenic Attractiveness Class A (Distinctive), B (Typical), or C (Indistinctive). Describe the attributes that make this view distinctive, typical or indistinctive.

D.	Visibility **

Identify Concern Levels and Landscape Visibility (for views of the Project area as seen from public use areas such as communities, travelways, recreation sites and trails, vista points, etc.). Identify all sensitive travelways, use areas, and water bodies from which the project can be viewed. Consider evaluation of other sensitive view locations not currently identified by the forest inventory if they are relevant to the Project area.  Emphasize the most critical viewpoints from which the project‘s scenery will be evaluated.

E.	Existing Scenic Integrity **

Refine the forest-wide inventory of Existing Scenic Integrity (an indicator of visual disturbance) for the Project area.  The forest ESI inventory is refined through field/project reconnaissance, for sensitive views from designated “Concern Level” use areas, travelways, viewsheds, and viewpoints, and other areas as appropriate.  If forest-wide inventory information is not available, develop ESI information based on visual disturbance(s) to the valued Scenic Character as identified and refined for the Project area (see section 2.A).  In some cases it may be necessary to interpret from aerial photographs, graphic simulations, or other means such as Google Earth, as supplements to field observations in order to identify Existing Scenic Integrity.

F.	Existing Scenic Stability **

Note: This analysis element is NOT OPTIONAL for substantial projects where scenery attributes are potentially at risk.

Existing Scenic Stability (ESS) identifies the presence and sustainability of the valued scenery attributes and the overall Scenic Character they create as a composite scenic identity  Describe ESS for the Project Area, using the process described in Appendix J of the USFS Scenery Management System Handbook (AH 701).  Project ESS information is developed based upon the ecological condition and trend of the valued Scenic Character attributes, and the degree of ecosystem stresses upon those attributes.

For example, adverse conditions of excessively dense forest canopies within the native vegetation scenery attribute is very common, along with the stressor of excessive wildfire fuel concentrations resulting from interruptions to natural wildfire cycles.  Such conditions impair and eliminate scenery attributes such as large tree character, open, diverse canopies, outward vistas to nearby landscapes, and inward views to understory ground cover flora, rockforms, wetlands, wildlife, etc.  As the vegetation attribute declines in condition, the stressor of intense and uncharacteristically large wildfires increases in its potential for scenery impairment.  This frequently results in a replacement of the highly valued, native scenic vegetative patterns with a more discordant pattern of large-scale, fire-consumed openings of minimal scenic attractiveness and poor ecosystem resilience.

Ecosystem information available to R5 forests to help identify scenery attribute conditions and stressors includes recently developed Fire Regime Condition Class (FRCC) data.  This data helps determine sustainability of the vegetation scenery attributes by identifying current levels of departure from the native/historic vegetation’s structure, species and sizes, or, departure from native/historic wildfire cycles, or both.  Other data sources may be more suitable for identification of ESS, depending on the project’s need and data availability.  It is often necessary to consult other disciplines to locate and interpret ecosystem data prior to the determination of Scenic Stability,

Consider Scenic Stability effects of the Project within sensitive views from designated “Concern Level” public places, viewsheds and viewpoints, and any other areas as appropriate.  Viewpoints, viewsheds, distance zones, linear corridors, recreational use areas, communities, or the project area as a whole may also be used as geographic units to describe scenic stability.  Ecosystem photography (such as Google Earth, etc), graphic simulations or other means may support field observations to determine existing scenic stability.  Refer to the SMS Handbook Draft Appendix J for specific Scenic Stability determination methods

G.	Scenic Class

Delineate the Scenic Classes within the Project area.  Verify through field reconnaissance the appropriateness of the Scenic Classes assigned to important project sites, special places, and views.

H.	Visual Absorption Capability

Identify the relative ability of the landscape to accept human alteration (low, moderate, high ability) without loss of valued Scenic Character attributes or a reduction in scenic integrity.  Refer to SMS Handbook (AH 701) Appendix C for more information.

3.   MANAGEMENT DIRECTION **

A.	Scenic Character Goals **

Project level SCG identify how, when and what to do to reach desired conditions for scenery. Review and refine the LMP forest-wide desired condition and Scenic Character Goals that are pertinent to the Project area.  Project Scenic Character Goals are established to ultimately achieve Desired Scenic Character.  Document how the Scenic Character Goals of the Plan are refined to achieve the Desired Scenic Character through the project.

Scenic Character Goals provide a foundation for development of a project’s scenery design features. (Scenic Character Goal descriptions may be stated as creating openings and keeping natural appearing landscape, while project level design features might include the actual size and shape of openings to achieve the goals.)

B.	Minimum Scenic Integrity (MSI) **

(may appear as Visual Quality Objectives within current LMP standards if MSI has not yet been established)

Per the LMP’s Scenic Integrity Objective map and direction identify the Minimum Scenic Integrity for the Project area. Refinements to the MSI map should include any additional cultural attributes not include at the LMP scale and any refinements to items like Concern Levels. Although the refinements may not be required by the LMP, they are appropriate for the project level analysis and recommendations.  Describe the distribution and patterns of MSI through the project area. Give particular attention to MSI guidance for the Project’s sensitive areas, viewsheds, corridors, or viewpoints.  Identify any pertinent time limits for MSI achievement.  Identify if the Project contains areas in need of scenery rehabilitation to achieve the LMP MSI.

C.	Minimum Scenic Stability (MSS) **

Per the LMP’s Minimum Scenic Stability map and direction identify the Minimum Scenic Stability for the Project area.  If this direction does not yet exist, and if valued Scenic Character in the project area is at risk of loss or impairment, determine a MSS for the project.  Give particular attention to MSS for the Project’s sensitive areas, viewsheds, corridors, or viewpoints.  Identify any pertinent time frames for MSS achievement.  Identify if the Project contains areas in need of scenery restoration or if there are opportunities for enhancement to achieve the LMP/project MSS and/or Desired Scenic Character.

D.	Other Scenery Related Goals/Objectives

Identify other important scenery-dependent goals/objectives/values as needed to meet LMP and other management  direction. These scenery dependent values may include sense of place, recreation/social settings and values, tourism, community quality of life, etc.

4.   SCENERY CONSERVATION STRATEGIES & DESIGN FEATURES

### This step leads to a range of alternatives that integrate sustainable scenery values as part of project desired conditions.  Prior to public scoping, work with the interdisciplinary team to develop scenery management strategies and design features that enable the project to achieve the ideal, Aesthetically Desired Scenic Character to the highest extent possible.   The project’s fully integrated “Desired Scenic Character” may, or may not, depart from the ideal “Aesthetically Desired Scenic Character”, in order to achieve other essential resource objectives.  This “NFMA planning stage” of work includes identification of the type and location of Project-specific, scenery management strategies and will typically reduce the number of mitigation design features needed to achieve LMP scenery direction.  Identify the Project’s scenery design features (for scenery protection, maintenance, restoration and enhancement).  Clearly state what design features are incorporated into each of the Project’s alternatives to be consistent with LMP scenery direction. The “Proposed Action” should clearly state what scenery design features are included in the proposal.

In the event that scenery objectives cannot be met due to project limitations, identify scenery “offset” mitigations to provide the viewing public with compensating scenery enhancements.  Such “offset” mitigations should result in a favorable cumulative scenery benefit, or at least a neutral scenery impact, as measured from the project area’s sensitive public views/viewsheds.  To achieve adequate mitigation levels, the adverst effects and potential offset mitigations should be measured in terms of geographic extent (acres), visible degree (MSI/MSS levels), and public viewshed sensitivity (Concern Levels, numbers of views, duration of views, etc).  This information should be included within the project’s Environmental Consequences information (following sections below).  In some cases it may be necessary to provide mitigating offsets outside of the project area, and provide equally important cumulative scenery benefits.

ENVIRONMENTAL CONSEQUENCES INFORMATION

5.   SCENERY EFFECTS PREDICTIONS

(This information is recommended for inclusion in the “Environmental Effects” section of a NEPA analysis)

A.	Scenic Character **

Scenic Character effects are a description of changes to the valued scenery attributes of the Aesthetically Desired Scenic Character (not a listing of visible disturbances, which are appropriately discussed only within the Scenic Integrity section below).  Identify the extent, magnitude, and duration (long and short-term) of direct and indirect effects of the project on the Aesthetically Desired Scenic Character and its valued attributes in terms of scenery design elements, principles and variables.  Analyze the cumulative spatial and temporal effects of the project on the Aesthetically Desired Scenic Character including past, present, and reasonably foreseeable future actions.  Identify the level of achievement of the Scenic Character Goals and whether the scenery would progress towards, or away from, achievement of the LMP and project-level Aesthetically Desired Scenic Character.  Use visual simulation techniques to display these effects whenever possible for best analysis and communication.

B.	Scenic Integrity **

Identify the extent, magnitude, and duration (long and short-term) of direct and indirect effects to the existing scenic Integrity of the project.  Base the effects, for each alternative, on the degree of “visual disturbance” to the existing valued Scenic Character. Emphasize the effects within views of concern.  Describe the scenery differences between the project alternatives and the Aesthetically Desired Scenic Character, in terms of scenery design elements, principles and variables.  Analyze the cumulative spatial and temporal Scenic Integrity effects of the project, include past, present, and reasonably foreseeable future actions.  Predict ‘what’ and ‘where’ the Scenic Integrity (levels) will be after implementation. Identify the extent that MSI underachievement will affect Scenic Attractiveness “A” scenery, or areas viewed from critical viewpoints. Predict the change from Existing Scenic Integrity.  Compare these predictions to the LMP’s direction for Minimum Scenic Integrity, in terms of levels of achievement or underachievement of MSI.  Use visual simulation techniques to display these effects whenever possible for best analysis and communication.

C. 	Scenic Stability **

Note: This analysis element is NOT OPTIONAL for projects where scenery attributes are potentially at risk.

Identify the extent, magnitude and duration (long and short-term) of direct and indirect effects to the existing Scenic Stability of the project area.  Base the effects on the degree of change to, and sustainability of, valued scenery attributes of the Aesthetically Desired Scenic Character in terms of scenery design elements, principles and variables. Refer to the SMS Handbook Draft Appendix J for specific Scenic Stability determination methods.  Analyze the cumulative spatial and temporal Scenic Stability effects of the project, including past, present, and reasonably foreseeable future actions.  Predict ‘what’ and ‘where’ the Scenic Stability (levels) will be after implementation. Identify the extent that MSS underachievement will effect Scenic Attractiveness “A” scenery or areas viewed from critical viewpoints. Predict the change from Existing Scenic Stability.  Compare these predictions to the LMP’s direction for Minimum Scenic Stability, in terms of levels of achievement or underachievement of MSS.  Compare these effects with Minimum Scenic Stability levels established for the area, or the sustainability direction within NEPA sec 101.b.1 and FSM 2380.5. Use photographic or photorealistic simulation communication techniques to display these effects whenever possible.

D.	Effects upon Important Scenery-Related Values

Describe effects upon important non-scenery aesthetic attributes, such as sounds, smells, and physical contacts, or other aspects of recreation setting, social meanings and attachments, and emotional, spiritual, political, or economic considerations.

E. Significance Determination

Describe the significance of effects upon Scenery, See Appendix C.

F.	Mitigation Measures

These measures apply as additions to either all or some of the project alternatives analyzed above, for the purpose of achieving higher Scenic Character, Integrity or Stability.  These measures are usually design features that cause improvement of the scenery.  The consequences of their application should be identified individually as well as cumulatively for the project.

APPENDIX B: SAMPLE TIME ESTIMATION PROCESS FOR PROJECT LEVEL SCENERY ANALYSIS

To be used for work planning purposes, identifies time needed to meet NEPA, NFMA, FSM & Forest Plan direction.  Estimates are based on project complexity and input tasks below.

PROJECT COMPLEXITY:

LOW - projects with little scenery effect, visibility, or public sensitivity.  "Minor" projects of small scope/intensity that meet Forest Plan Scenery direction with little or no refinement (minor salvage timber sales, prescribed burns, reforestation, watershed, range, mining, lands, recreation & wildlife projects; NEPA docs: CE/small EA).

MODERATE - projects with moderate scenery effect, visibility, or public sensitivity.  "Typical" projects with average scope/intensity that meet Forest Plan Scenery direction, but only through use of scenery management principles & mitigation measures (average timber sales with some areas of prominence or moderate scenery effects, larger or more prominent burns, recreation, lands, mining and wildlife projects; NEPA docs: usually EA).

HIGH - projects with strong scenery effects, visibility, or public sensitivity.  "Sensitive or Large" projects with potential strong contrasts or numerous sensitive viewsheds - they have high potential to violate Forest Scenery direction without use of numerous scenery management principles & mitigation measures (large timber sales with strong proposed contrasts; other extensive burns, mining, recreation, lands, wildlife and mining projects in prominent or sensitive locations; NEPA docs: EA/EIS).

VERY HIGH - exceptionally complex & sensitive projects, NEPA documentation typically an EIS.

RECOMMENDED PROJECT INPUT

LOW COMPLEXITY PROJECTS:

A) SITE ANALYSIS - determine if project activities could violate Forest Plan Scenery direction; if violation is possible, determine project visibility from LMP’s inventoried sensitive viewpoints, and what MSI is to be met for sensitive viewshed(s); identify current Scenic Character , ESI and ESS; determine opportunities to rehabilitate, enhance, or meet Forest Plan scenery direction including Scenic Character goals through scenery management principles and techniques.

B) DOCUMENTATION - prepare scenery evaluation per R5 Project direction, and the CE/EA’s scenery sections as appropriate, provide quality control to ensure project documents contain and present complete & accurate scenery information.

MODERATE COMPLEXITY PROJECTS:   A and B above, with greater detail, plus:

C) PROJECT INTEGRATION - with the interdisciplinary team, define desired Scenic Character and, along with Forest Plan MSI and MSS, integrate it into the project's desired conditions.

D) Layout - interpret/instruct perform field design, layout, marking, crew supervision as needed to achieve the project's desired conditions.

HIGH COMPLEXITY PROJECTS :   A, B, C and D above, with greater detail, plus:

E) MONITOR and record results for consistency w/NEPA documents, LRMP, FS Mission

TIME ESTIMATED TO PERFORM SCENERY INPUT/COMPLEXITY LEVEL:

LOW		1-5 DAYS			HIGH		20-60 DAYS

MODERATE	5-20 DAYS			VERY HIGH	60-120 DAYS

APPENDIX C: “SIGNIFICANCE” IN SCENERY MANAGEMENT

Guidelines For

Evaluating Significance of Effects

Upon Scenery

The following are recommended guidelines for determining the significance of effects upon scenery for purposes of reporting in environmental documents. These guidelines are based upon the premise that significance of effects on scenery depends upon

1) the nature and overall importance of affected scenic resources and

2) the degree of change in varying from the Desired Scenic Character that is expected to result from the proposed action(s).

Impacts to scenery caused by proposed actions should be considered significant if any of the following conditions are met:

- Where a proposed action would alter the existing scenic integrity of Forest lands that are managed to meet the Very High scenic integrity level.

- Where a proposed action would produce a future scenic integrity that would not meet the MSI for the area or would reduce ESI class 1 lands to class 3 or lower in scenic attractiveness A landscapes and viewshed lands with unusually high concern to the viewing public (e.g. designated/candidate State Scenic Highway view areas).

- Where a proposed action would be the dominant impression (low or very low scenic integrity) in an area managed to meet high or moderate scenic integrity levels.

- Where a proposed action would result in the no integrity level.

Application of these guidelines should take into consideration the following qualifications:

- The extent to which the conditions outlined above are expected to occur within the affected environment will influence the determination of significance of effects. Minor occurrences of these conditions may not constitute significant effects upon scenery.

- The anticipated effectiveness of mitigation measures to reduce the extent and degree of impacts upon scenery should influence the determination of significance of effects. The inclusion of effective mitigation requirements following the analysis of the project may reduce the degree of impact upon scenery to a point below which they would be considered significant.

APPENDIX D: Sample SMS PROJECT MONITORING FORM

Project Level Monitoring should be done to identify key scenery conservation issues most pertinent to the Forest situation.  Monitoring should represent forest management activities and ecosystem influences that are most likely to influence scenic quality, and should be documented to include information as listed on the sample project monitoring form below.  A summary of this information should be integrated into Forest LMP Monitoring Reports.

--------------------------------------------------------------------------------------------------------------------------------------

# Project Level Scenery Monitoring Report

# xxxxxx National Forest, Pacific Southwest Region

## Project Name: 	Place:

Report by:	Ranger District:

Date:	Photo Record: (Y/N)

Forest Plan Management Area(s):

### Scenic Character

- Existing Scenic Character (include at least the valued scenery attributes, per constituent analysis, that are pertinent and potentially affected by the project)

- Desired Scenic Character (pertinent valued attributes and achievement schedule):

- Achieved Scenic Character (pertinent valued attributes, achievement dates, degree of attainment & effectiveness of project methods to ultimately achieve Desired Scenic Character):

- What opportunities remain to further achieve Desired Scenic Character ? (changes in scenic pattern, structure, distribution, composition and diversity, project methods, scheduling, mitigations, etc):

#### Scenic Integrity

- Existing Scenic Integrity  (Current Scenic Integrity Level as viewed from specified viewpoints/viewsheds/distance zones):

- Desired Scenic Integrity  (Forest Plan’s VQO/MSI direction, constituent analysis preferences, and project MSI per decision maker, MSI achievement schedule):

- Achieved Scenic Integrity  (MSI as viewed from specified viewpoints/distance zones, achievement dates):

- What opportunities remain to achieve higher Scenic Integrity ?  (changes in form, line, color, texture, pattern, distribution, magnitude, project methods, scheduling, mitigations, etc):

#### Scenic Stability

- Existing Scenic Stability  (Current Scenic Stability Level as viewed from specified viewpoints/viewsheds/distance zones):

- Desired Scenic Stability  (Forest Plan/Project MSS direction/objective, constituent analysis preferences, and project MSS per decision maker, MSS achievement schedule):

- Achieved Scenic Stability  (SS level as viewed from specified viewpoints/distance zones, achievement dates):

- What opportunities remain to achieve higher Scenic Stability ?  (changes in form, line, color, texture, pattern, distribution, magnitude, project methods, scheduling, mitigations, etc):